REPUBLIC OF KENYA

MIGORI COUNTY

BUDGET IMPLEMENTATION REVIEW REPORT

FY 2023/2024

OCTOBER, 2024

Table of Contents

LIST OF TABLES.	iii

FOREWORD	v

SECTION ONE: INTRODUCTION	1

1.1 OBJECTIVES OF CBIRR	1

1.2 SIGNIFICANCE OF CBIRR	1

1.3 STRUCTURE OF CBIRR	1

1.4 Legal Basis for the Publication of the County Budget Implementation Review Report	2

SECTION TWO: REVIEW OF FISCAL PERFORMANCE IN 2023/2024	3

2.1 Fiscal Performance of FY 2023/24 Budget	3

2.2 Actual Revenue Analysis.	5

2.2.1 Equitable Share	6

2.2.2 Conditional Grants/Donor Funds	7

2.2.3 Own Source Revenue	8

2.3 Exchequer Releases and Returned Issue	10

2.4 Overall Expenditure Review	10

2.4.1 Analysis of Recurrent Expenditure	11

2.4.1.1 compensation of employees	11

2.4.1.2 Operations and Maintenance (Use of Goods and Services)	12

2.4.2 Development Expenditure Analysis.	12

2.5 Departments Expenditure Overview	12

SECTION THREE: RECENT ECONOMIC OUTLOOK	15

3.1 Recent macroeconomic and financial developments	15

3.2 Domestic Economic Growth Outlook	15

3.3 Risks to the Economic Outlook	20

3.4 Mitigation to the Risks to the Economic Outlook	20

SECTION FOUR: RESOURCE ALLOCATION FRAMEWORK	20

B. Fiscal Policy for FY 2025/26 and Medium-Term Budget	21

Fiscal Projections	21

D. Public Participation and Involvement of Stakeholders	23

SECTION FIVE: CONCLUSION	24

ANNEX 2: KEY ACHIEVEMENTS	25

COUNTY ASSEMBLY	26

COUNTY ATTORNEY	27

1.3.4 EDUCATION, GENDER INCLUSIVITY, SOCIAL SERVICES, YOUTH AND SPORTS	27

ENVIRONMENT, NATURAL RESOURCES, CLIMATE CHANGE AND DISASTER MANAGEMENT	28

HEALTH SERVICES AND SANITATION – MEDICAL SERVICES	40

HEALTH SERVICES AND SANITATION – PUBLIC HEALTH	41

LANDS, HOUSING, PHYSICAL PLANNING AND URBAN DEVELOPMENT	43

MUNICIPALITIES	43

(i)	Rongo Municipality	43

(ii)	Migori Municipality	43

(iii)	Awendo Municipality	44

(iv)	Kehancha Municipality	44

OFFICE OF THE GOVERNOR	45

PUBLIC SERVICE MANAGEMENT AND DEVOLUTION	46

ROADS, TRANSPORT, PUBLIC WORKS AND INFRASTRUCTURAL DEVELOPMENT	47

TRADE, TOURISM, INDUSTRY, MARKET AND COOPERATIVE DEVELOPMENT	48

WATER AND ENERGY	49

# LIST OF TABLES.

Table 1: Annual Budget allocation against the Actual Receipts	3

Table 2: Analysis of revenue receipts for FY 2023/24	5

Table 3: Comparison of budget against actual receipts of the revenue streams for the FYs 2022/23 and 2023/24	6

Table 4: Conditional/ Donor Funds Expected Against Actual Receipts For FY 2023/24	7

Table 5: The top 5 performing revenue streams for the FY 2023/24	9

Table 6: Exchequer release as a percentage of the total revenue received	10

Table 7: Expected and actual expenditure by type of expenditure	10

Table 8: Expenditure analysis by economic classification	11

Table 9: Analysis of budget performance by department	12

Table 10: Fiscal projection	22

Table 11: The table below shows the projections for the FY 2025/26 by sector.	23

Table 12:Bursaries issued	29

# FOREWORD

The County Budget Implementation Review Report (CBIRR) is prepared pursuant to the Public Finance Management Act 2012, and the PFM (County Governments) Regulations 2015. CBIRR is a statutory document that presents actual fiscal performance of the Financial Year under review compared with budget appropriations for that year. Further CBIRR assesses the recent economic developments and implications to the forecast espoused in the most recent County Fiscal Strategy Paper (CFSP)

The paper is prepared at a time when the economy is currently unwinding from layers of negative and persistent shocks that had a structural effect on economic activities. The shocks included conflict in Eastern Europe and Middle East that led to global supply chain disruptions and the adverse effects of climate change from the prolonged drought in 2021 to the floods in the first half of 2024. These shocks escalated the cost of essential household commodities including fuel prices, and led to a rapid depreciation of the Kenya Shilling exchange rate, pilling pressure on public debt.

The County Government of Migori has implemented policy measures to mitigate these negative shocks and embarked on structural reforms   as articulated in the Fourth Medium Term Plan and CIDP III. Reforms under BETA targets to bring down the cost of living; eradicate hunger and create jobs. Total own source revenue collection by the year to June 2024 grew by 26.1 percent to amount to Ksh . This performance was below target by Ksh 112.9 million on account of shortfalls registered in all taxes. The fiscal performance in FY 2023/24 was broadly in line with financial objectives and fiscal responsibility principles outlined in the PFM Act, 2012.

The implementation of FY 2024/25 budget has been impeded by the withdrawal of Finance Bill 2024, that was expected to raise an additional revenue to the equitable share raised nationally. To ensure seamless implementation of the FY 2024/25 budget and safeguard the fiscal consolidation plan, projections have been revised downwards in Supplementary Estimates I for FY 2024/25 to reflect a lower base. The County Treasury has also embarked on expenditure reprioritization and rationalization while safeguarding priority Government programmes.

The preparation of the FY 2025/26 and medium-term budget begins with challenges faced as a county. These include less than ideal revenue performance, expenditure carryovers and accumulation of pending bills as well as increased requirement for funding priority interventions. These continue to exert pressure on limited resources. The County Government will continue to pursue a fiscal consolidation policy with the overall aim of reducing pending bills and enhancing domestic revenue mobilization. To boost revenues, the Government will strengthen tax administration for enhanced compliance through expansion of the tax base, minimizing tax expenditures, leveraging on technology and sealing revenue loopholes.

With the constrained fiscal environment under which the County Government is operating on, prioritization during resource allocation will be critical in ensuring low-priority expenditures are dropped or deferred to give way to high-priority service-delivery programmes. SWGs should also ensure that all expenditure items in the FY 2025/26 Budget are justified and emphasis is placed on allocating the limited resources based on programme efficiency and requirement. The sector ceilings provided for the FY 2025/26 budget and the Medium Term shall form the basis of allocations in the 2025/26 FY.

Maurice Otunga

CECM – Finance & Economic Planning

ACKNOWLEDGEMENT

The preparation of the CBIRR 2024 is the second to be prepared under the current County Administration in further pursuit of The PFM Act of 2012 and the PFM (County) Regulations of 2015. The CBIRR shows the details of the actual fiscal performance FY 2023/2024 compared to the budget appropriation for the year. This CBIRR is part of the yearly deliverables in the budget cycle under the 2024/2025-2026/2027 MTEF period.

The preparation of the 2024 BIRR was a collaborative effort of various Government agencies. We thank all the Sectors for provision of useful data and information on their execution of the FY 2023/24 budget which enabled the department to consolidate the report and submit to the County Assembly by 18th October, 2024. We are also grateful to the technical working group, that reviewed this document to ensure it is aligned with the PFM Act, 2012 and set out the sector ceilings contained therein to guide the rest of the sectors in the preparation of their FY 2025/26 and Medium-Term Budgets and coordinated the finalization of this document. Finally, allow me to thank all institutions that we consulted as well as the public for the useful comments and inputs

Dr. Achuora John Odoyo

Chief Officer – Finance & Economic Planni

# SECTION ONE: INTRODUCTION

The County Budget Implementation Review Report 2024 (CBIRR) is prepared in line with section 118 of the Public Finance Management (PFM) Act, 2012. The paper reviews the fiscal performance of the County for the financial year 2023/2024; the updated macro-economic and financial forecasts; and deviations from the approved County Fiscal Strategy Paper (CFSP) 2024 and reasons for such deviations.

## 1.1 OBJECTIVES OF CBIRR

The 2024 County Budget Implementation Review Report (CBIRR) provides a review of fiscal performance for the FY 2023/24 and how this performance impacts on the financial objectives and fiscal responsibility principles set out in the 2024 County Fiscal Strategy Paper (CFSP). The CBIRR provides the following:

- Budget performance (estimated expenditure against the actual expenditure for FY 2023/2024)

- An analysis of policy shifts in the 2024 CFSP and the implication to the county government

- Information on any changes in forecasts, compared with the CFSP 2024.

- The fiscal and economic outlook for FY 2024/2025.

- Indicative sector ceilings for preparation of the FY 2024/25 budget and the MTEF period, guided by the PFM Act, 2012 and ADP 2025/26.

## 1.2 SIGNIFICANCE OF CBIRR

This is a key policy document that links planning with budgeting. It is significant in the budget making process within the Medium-Term Expenditure Framework (MTEF) as it reviews fiscal performance for the previous financial year and identifies any deviations from the budget with the aim of providing realistic forecasts for the coming year. It also assesses how fiscal responsibility principles were adhered to as provided in section 107 of the PFM Act 2012. In addition, the updated macroeconomic and financial outlook provides a basis for any budget revision and sets out broad fiscal parameters for the next budget.

## 1.3 STRUCTURE OF CBIRR

The paper is organized into five Sections:

Section I gives the introduction and the objectives of CBIRR

Section II provides a review of fiscal performance in FY 2023/24; it has been sub divided into three subsections namely: The Overview of the 2023/24FY budget, Revenue analysis and Overall expenditure review.

Section III studies the recent economic developments and the updated National and County macroeconomic outlook, it has three sub sections namely: Recent macroeconomic and financial developments, domestic economic growth outlook and risks to the domestic economic outlook. Section IV contains the resource allocation framework which gives the revenue and expenditure projections for the 2025/26FY and the medium term.

Section V contains the conclusion which underscores the purpose and the value of CBIRR and the next steps to be taken.

## 1.4 Legal Basis for the Publication of the County Budget Implementation Review Report

The County Budget Implementation Review Report is prepared in accordance with Section 118 of the Public Financial Management Act, 2012. The law states that:

1.   The County Treasury shall prepare and submit to County Executive committee for approval, by 30th September in each financial year, a County Budget Implementation Review Report which shall include:

a)   Actual fiscal performance in the previous financial year compared to the budget appropriation for that year;

b)  Updated economic and financial forecasts with sufficient information to show changes from the forecasts in the most recent County Fiscal strategy paper

c)   Information on how actual financial performance for the previous financial year may have affected compliance with the fiscal responsibility principles or the financial objectives in the latest County Fiscal strategy paper; and

d)  The    reasons    for    any    deviation    from    the    financial    objectives    together with proposals to address the deviation and the time estimated to do so.

2. County Executive committee shall consider the County Budget Implementation Review Report with a view to approving it with or without amendments, not later than fourteen days after its submission.

3.  Not later than seven days after the CBIR has been approved by Executive committee, the County Treasury shall:

a)   Submit the paper to the Budget and appropriation    Committee of the County Assembly to be laid before the County assembly; and

b)  Publish and publicise the paper not later than fifteen days after laying the Paper before County Assembly.

Fiscal Responsibility Principles in the Public Financial Management Law

In line with the Constitution, the new Public Financial Management (PFM) Act, 2012, sets   out   the   fiscal   responsibility   principles   to   ensure   prudency   and transparency in the management of public resources.  The PFM law (Section 107(b)) states that:

1)  The county government’s recurrent expenditure shall not exceed the county government’s total revenue

2)  Over the medium term, a minimum of 30% of the County budget shall be allocated to development expenditure

3)  The County government’s expenditure on wages and benefits for public officers shall not exceed a percentage of the County government revenue as prescribed by the regulations.

4)  Over the medium term, the County government’s borrowings shall be used only for the purpose of financing development expenditure and not for recurrent expenditure.

5)  Public debt and obligations shall be maintained at a sustainable level as approved by County Government (CG)

6)  Fiscal risks shall be managed prudently

7)  A reasonable degree of predictability with respect to the level of tax rates and tax bases shall be maintained, taking into account any tax reforms that may be made in the future

# SECTION TWO: REVIEW OF FISCAL PERFORMANCE IN 2023/2024

## 2.1 Fiscal Performance of FY 2023/24 Budget

During the period under review the county’s approved supplementary budget was Kshs 11.47 billion comprising of Kshs 4.14 billion (36.1%) recurrent and Kshs 7.33 billion (63.9%) development   respectively. This represented an increase of 10.7% from the previous financial year’s supplementary budget.

To finance the budget, the county expected to receive Kshs 8.34 billion (72.7%) as the equitable share of revenue raised nationally, Kshs. 984.97 million (8.6%) as the unspent balance from the previous financial year, Kshs. 1.52 billion (13.3%) as total conditional grants and donor funds and Kshs 625.47 million (5.5%) from own source revenue.  The own source revenue included Kshs. 5.474 million (0.9%) as Appropriations-in-Aid (A-I-A), Kshs.140 million (22.4%) as Facility Improvement Fund (revenue from health facilities), and Kshs.480 million (76.7%) as ordinary own-source revenue. A breakdown of the additional allocations/conditional grants is provided in table 1 below.

Overall, the county received 84.5% of the annual budget allocation for the reporting period.

Table 1: Annual Budget allocation against the Actual Receipts

| S/No. | Revenue Category | Annual Budget Allocation (Kshs) | Actual Receipts (Kshs.) | Actual Receipts as Percentage of Annual Budget Allocation (%) |
| --- | --- | --- | --- | --- |
| A | Equitable Share of Revenue Raised Nationally | 8,341,446,108 | 7,674,130,419 | 92.0 |
| Subtotal |  | 8,341,446,108 | 7,674,130,419 | 92.0 |
| B | Additional Allocations/Conditional Grants |  |  |  |
| 1. | DANIDA Grant (Universal Healthcare in Devolved System Program) plus B/Fwd. | 26,754,689 | 13,281,375 | 49.6 |
| 2. | IDA (World Bank) Credit for National Agricultural and Rural Inclusive Growth Project (NARIGP) B/F. | 54,558,600 | 15,823,772 | 29.0 |
| 3. | EU Grant for Instrument for Devolution Advice and Support (IDEAS) B/Fwd. | 5,706,628 | - | - |
| 4. | Sweden - Agricultural Sector Development Support Programme (ASDSP) II | 1,120,452 | 1,620,452 | 144.6 |
| 5. | Aquaculture Business Development Project (ABDP) | 13,617,785 | - | - |
| 6. | Livestock Value Chain Support Project | 14,323,680 | - | - |
| 7. | Climate Change - German Development Bank (KFW) - (FLLoCA -CCRI Grant) | 616,700,000 | 244,560,081 | 39.7 |
| 8. | Climate Change - IDA World Bank (FLLoCA) B/Fwd. | 22,000,000 | - | - |
| 9. | Transforming Health Services for Universal Care Project b/f | 4,801,620 | - | - |
| 10. | Migori Municipality URB Development Grant B/Fwd. | 12,105,755 | - | - |
| 11. | Awendo Municipality URB Development Grant B/Fwd. | 15,626,200 | - | - |
| 12. | Rongo Municipality URB Development Grant B/Fwd. | 4,946,227 | - | - |
| 13. | Grant from National Government - Industrial Park | 250,000,000 | 62,500,000 | 25.0 |
| 14. | National Agricultural Value Chain Development Project (NAVCDP) | 200,000,000 | 187,899,969 | 93.9 |
| 15. | Road Maintenance Fuel Levy B/Fwd. | 5,442,438 | - | - |
| 16. | Leasing of Medical Equipment | 124,723,404 | - | - |
| 17. | Fertilizer Subsidy | 144,621,807 | - | - |
| 18. | Allocation for Court fines | 974,165 | - | - |
| 19. | Allocation for Mineral Royalties | 3,125,408 | - | - |
| Subtotal |  | 1,521,148,858 | 525,685,649 | 34.6 |
| C | Own Source Revenue |  |  |  |
| 1. | Ordinary Own Source Revenue | 480,000,000 | 337,154,048 | 70.2 |
| 2. | Appropriation in Aid (A-I-A) | 5,474,299 | 9,342,052 | 170.7 |
| 3. | Facility Improvement Fund (FIF) | 140,000,000 | 166,070,210 | 118.6 |
| Subtotal |  | 625,474,299 | 512,566,310 | 81.9 |
| D | Other Sources of Revenue |  |  |  |
| 1. | Unspent balance from FY 2022/23 | 984,968,256 | 984,968,256 | 100.0 |
| Sub Total |  | 984,968,256 | 984,968,256 | 100.0 |
| Grand Total |  | 11,473,037,521 | 9,697,350,634 | 84.5 |

Figure 1: Revenue sources for FY 203/24

## 2.2 Actual Revenue Analysis.

During the period under review, total actual revenue received amounted to Ksh.9.70 billion comprising 7.67 billion (79.14%) equitable share, 512.57 million (5.29%) locally collected revenue, 525.69 million (5.42%)  conditional grants/donor funds and 984.97 million (10.16%) returned issue (bal. b/f) as shown in table 2 below.

Table 2: Analysis of revenue receipts for FY 2023/24

| REVENUE STREAM | Actual Receipts (KShs) | % of Actual Receipts to Total Revenue Received |
| --- | --- | --- |
| Bal b/f | 984,968,256 | 10.16% |
| Equitable Share | 7,674,130,419 | 79.14% |
| Local Revenue | 512,566,310 | 5.29% |
| Other Receipts (donor funds, conditional grants etc.) | 525,685,649 | 5.42% |
| Total | 9,697,350,634 | 100.00% |

Overall, the total revenue received during the period under review increased by 11.2% compared to the previous financial year 2022/23.

Table 3: Comparison of budget against actual receipts of the revenue streams for the FYs 2022/23 and 2023/24

| Revenue | 2022/23 FY |  | 2023/24 FY |  | Variance (B2-A2) | % Variance |
| --- | --- | --- | --- | --- | --- | --- |
|  | Budget (Kshs) (A1) | ACTUAL (KSHS) (A2) | Budget (Kshs) (B1) | ACTUAL (Kshs) (B2) |  |  |
| Equitable Share | 8,084,542,825 | 8,005,020,448 | 8,341,446,108 | 7,674,130,419 | -330,890,029 | -4.1 |
| Local Revenue | 600,000,000 | 406,364,909 | 625,474,299 | 512,566,310 | 106,201,401 | 26.1 |
| Other Receipts (donor funds, conditional grants etc.) | 775,850,035 | 312,978,686 | 1,521,148,858 | 525,685,649 | 212,706,963 | 68.0 |
| Total | 9,460,392,860 | 8,724,364,043 | 10,488,069,265 | 9,697,350,634 | 972,986,591 | 11.2 |

Figure 2: Comparison of revenue receipts FY 2022/2023 versus FY 2023/2024

### 2.2.1 Equitable Share

In the FY2023/24, the County received Kshs. 7,674,130,419 as equitable share of the revenue raised nationally representing 79.1% of the total revenue received. This was a decrease of Kshs.330,890,029 from the amount received during 2022/23 FY (Kshs 8,005,020,448) representing a 4.1% decrease as shown in figure 3 below. This was due to delays in the exchequer releases.

Figure 3: Comparison of Equitable share receipts for FY 2021/2022 versus FY 2022/2023:

### 2.2.2 Conditional Grants/Donor Funds

During the period under review, the county expected to receive Kshs. 1,521,148,858 as conditional grants and donor funds. However, the actual receipts amounted to Kshs 525,685,649 of the Conditional grants and donor funds representing 34.6%.

Table 4: Conditional/ Donor Funds Expected Against Actual Receipts For FY 2023/24

| S/No. | Revenue Category | Annual Budget Allocation (Kshs) | Actual Receipts (Kshs.) |
| --- | --- | --- | --- |
| 1. | DANIDA Grant (Universal Healthcare in Devolved System Program) plus B/Fwd. | 26,754,689 | 13,281,375 |
| 2. | IDA (World Bank) Credit for National Agricultural and Rural Inclusive Growth Project (NARIGP) B/Fwd. | 54,558,600 | 15,823,772 |
| 3. | EU Grant for Instrument for Devolution Advice and Support (IDEAS) B/Fwd. | 5,706,628 | - |
| 4. | Sweden - Agricultural Sector Development Support Programme (ASDSP) II | 1,120,452 | 1,620,452 |
| 5. | Aquaculture Business Development Project (ABDP) | 13,617,785 | - |
| 6. | Livestock Value Chain Support Project | 14,323,680 | - |
| 7. | Climate Change - German Development Bank (KFW) - (FLLoCA -CCRI Grant) | 616,700,000 | 244,560,081 |
| 8. | Climate Change - IDA World Bank (FLLoCA) B/Fwd. | 22,000,000 | - |
| 9. | Transforming Health Services for Universal Care Project b/f | 4,801,620 | - |
| 10. | Migori Municipality URB Development Grant B/Fwd. | 12,105,755 | - |
| 11. | Awendo Municipality URB Development Grant B/Fwd. | 15,626,200 | - |
| 12. | Rongo Municipality URB Development Grant B/Fwd. | 4,946,227 | - |
| 13. | Grant from National Government - Industrial Park | 250,000,000 | 62,500,000 |
| 14. | National Agricultural Value Chain Development Project (NAVCDP) | 200,000,000 | 187,899,969 |
| 15. | Road Maintenance Fuel Levy B/Fwd. | 5,442,438 | - |
| 16. | Leasing of Medical Equipment | 124,723,404 | - |
| 17. | Fertilizer Subsidy | 144,621,807 | - |
| 18. | Allocation for Court fines | 974,165 | - |
| 19. | Allocation for Mineral Royalties | 3,125,408 | - |
| Subtotal |  | 1,521,148,858 | 525,685,649 |

### 2.2.3 Own Source Revenue

The county was able to raise Kshs 512,566,310 against revised target of Kshs. 625,474,299, representing a deficit of Kshs 219,109,390. However, this was 26.13% increase in revenue collected from the previous financial year’s own source revenue collection of Kshs 406,364,909 and representing 81.9% of the annual OSR target. The amount collected was 5.3% of the total actual receipts for the reporting period. The increment was attributed to the increased automation of revenue streams such as single business permits among other measures.

The significant drop in revenue collection witnessed during the FY 2019/20 was a result of COVID pandemic. The county has however recovered from the effects of the pandemic and with strengthening own source collection measures such as increased automation of the various revenue streams. This is illustrated in figure 4 below.

Figure 4: Own source Revenue collection trend from the FY 2017/18 to FY 2023/24

The top performing revenue streams during the reporting period inlude Health/Hospital Facility Improvement Fund, Single Business Permits, Market Dues, Bus parking fees and cattle auction/slaughter fees as shown in table 5 and figure 5 below.

Table 5: The top 5 performing revenue streams for the FY 2023/24

| Revenue Stream | Amount Collected (Kshs) |
| --- | --- |
| Market Dues | 50,845,432 |
| Single Business Permit | 72,951,030 |
| Health/Hospital/FIF | 175,412,262 |
| Bus Parking Fees | 39,397,005 |
| Cattle Auction/Slaughter Fees | 21,606,837 |
| Other Streams | 152,353,744 |
| Total | 512,566,310 |

Figure 5: Percentage performance for the top 5 performing revenue streams for the FY 2023/24

## 2.3 Exchequer Releases and Returned Issue

During the period under review, total receipts to county amounted to 9.70 billion comprising of exchequer releases of Kshs.8.71 billion (89.84%) and returned issue of Kshs.984.97 million (10.16%) respectively. This is shown table 6 below.

Table 6: Exchequer release as a percentage of the total revenue received

| Category | REVENUE STREAM | AMOUNT RECEIVED KSHS | AMOUNT RECEIVED AS A PERCENTAGE OF TOTAL REVENUE RECEIVED |
| --- | --- | --- | --- |
| Exchequer Releases | Equitable Share | 7,674,130,419 | 79.14% |
|  | Local Revenue | 512,566,310 | 5.29% |
|  | Other Receipts (donor funds, conditional grants etc.) | 525,685,649 | 5.42% |
|  | Subtotal-Exchequer | 8,712,382,378 | 89.84% |
| Returned Issue | Returned Issue | 984,968,256 | 10.16% |
| Total |  | 9,697,350,634 | 100.00% |

Exchequer Releases

Exchequer releases from the CRF for the period under review totaled Kshs.9.52 billion. The amount comprised Kshs.2.54 billion (26.7%) for development programmes and Kshs.6.97 billion (73.3%) for recurrent programmes. Analysis of the recurrent exchequers released in FY 2023/24 indicates that Kshs.3.6 billion was released towards Employee Compensation, and Kshs.3.37 billion for Operations and Maintenance expenditure.

## 2.4 Overall Expenditure Review

The County spent Kshs.8.89 billion on development and recurrent programmes in the reporting period. The expenditure represented 93.4 % of the total funds released by the Exchequer and comprised of Kshs.1.96 billion     and Kshs.6.93 billion on development and recurrent programmes respectively. Expenditure on development programmes represented an absorption rate of 47.35%, while expenditure on recurrent represented an absorption rate of 94.55%.

Table 7: Expected and actual expenditure by type of expenditure

| Type Of Expenditure | Actual Expenditure Kshs. | Revised Target | Percentage absorption rate |
| --- | --- | --- | --- |
|  |  | Kshs. |  |
| Recurrent Expenditure | 6,929,663,367 | 7,329.026,554 | 94.55 |
| Development Expenditure | 1,962,068,868 | 4,144,010,967 | 47.35 |
| Total | 8,892,732,235 | 11,473,037,521 | 77.51 |

Figure 7 below gives an overview of the expenditure between recurrent and development as released by the controller of budget during the period under review.

Figure 6: Comparison of recurrent versus development expenditure

2.4.1 Expenditure by economic classification.

Analysis of expenditure by economic classification indicates that the County spent Kshs. 3,598,207,725 on employee compensation, Kshs. 3,331,455,642 on operations and Maintenance, and Kshs. 1,962,068,868 on development activities as shown in table 8 below.

Table 8: Expenditure analysis by economic classification

| Expenditure Classification | Amount |
| --- | --- |
| Compensation to Employees | 3,598,207,725 |
| Operations and Maintenance | 3,331,455,642 |
| Development Expenditure | 1,962,068,868 |
| Total | 8,891,732,235 |

### 2.4.1 Analysis of Recurrent Expenditure

The total recurrent expenditure for FY 2023/2024 was Kshs. 6,929,663,367 representing 72.79 percent of total amount received in the CRF against a budget of Ksh. 7,329,026,554 posting a deviation in appropriation of 5.45%.

#### 2.4.1.1 compensation of employees

Compensation of employees for FY 2023/2024 stood at Ksh. 3,598,207,725 registering an increase of 8.82 percent compared to FY 2022/2023 which was at Ksh. 3,306,429,940.

Figure 7 below shows the trend of personnel emoluments from the FY 2017/2018 -FY 2023/2024. A close review of the personnel emoluments trends reveals an upward trajectory with FY 2023/2024 recording the highest expenditure on personnel emoluments. This could be attributed to promotions and recruitment of new personnel under enforcement.

Figure 7: Comparison of personnel emoluments from FY 2017/2018-FY2022/2023

#### 2.4.1.2 Operations and Maintenance (Use of Goods and Services)

The major O&M categories included Domestic and Subsistence allowance, specialized materials and supplies, Office &general supplies and services, other operating expenses, hospitality supplies and services, training expenses and routine maintenance-other assets.

### 2.4.2 Development Expenditure Analysis.

The development expenditure amounted to Ksh 1,962,068,868 representing 20.59 percent and 47.35% of total funds released by the controller of budget and total development budget respectively.

## 2.5 Departments Expenditure Overview

The total departments expenditure was Kshs. 8.89billion against a target of Kshs. 11.47 billion representing an absorption rate of 77.51%. Recurrent expenditure was 6.93billion against the target of 7.33billion while development expenditure amounted to Kshs. 1.96billion against a target of Kshs. 4.14billion Table 9 below shows a summary of the approved budget allocation, expenditure and absorption rate by departments in FY 2023/24

Table 9: Analysis of budget performance by department

| Department | Budget Allocation (Kshs. Million) |  | Expenditure (Kshs. Million) |  | Absorption rate |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Percentage |  |
|  | Rec | Dev | Rec | Dev | Rec | Dev |
| Agriculture, Livestock, Veterinary Services, Fisheries & Blue Economy | 228.64 | 543.27 | 222.58 | 71.36 | 97.35 | 13.14 |
| Trade, Tourism, Industry, Market & Cooperative Development | 183.48 | 529.21 | 183.48 | 147.01 | 100 | 27.78 |
| Public Health and Medical Services | 2,106.47 | 595.51 | 1,968.31 | 324.45 | 93.44 | 54.48 |
| Education, Gender inclusivity, Social Services, Youth and Sports | 550.9 | 125.55 | 550.9 | 46.87 | 100 | 37.33 |
| Roads, Transport, Public Works & Infrastructural Development | 132.38 | 748.41 | 119.68 | 692.18 | 90.41 | 92.49 |
| Lands, Physical Planning, Housing & Urban Development | 180.43 | 125.01 | 176.62 | 49.13 | 97.89 | 39.30 |
| Environment, Natural Resources, Climate Change & Disaster Management | 245.76 | 716.5 | 199.78 | 174.25 | 81.29 | 24.32 |
| Finance and Economic Planning | 972.85 | 24.12 | 971.85 | 13.53 | 99.90 | 56.09 |
| Public Service Management, Monitoring & Evaluation & Performance Contracting | 786.94 | 51.13 | 786.94 | 25.73 | 100 | 50.32 |
| County Executive | 602.44 | 147.97 | 510.19 | 98.35 | 84.69 | 66.47 |
| County Assembly | 1,003.51 | 100 | 954.76 | 39.72 | 95.14 | 39.72 |
| Water and Energy | 166.95 | 437.32 | 154.2 | 279.48 | 92.36 | 63.91 |
| Office of the County Attorney | 168.27 | 0 | 130.39 | 0 | 77.49 | 0 |
| Total | 7,329.03 | 4,144.01 | 6,929.66 | 1,962.07 | 94.55 | 47.35 |

The percentage of recurrent and development expenditures to the target was 94.55% and 47.35% respectively. The low absorption rate in development could be attributed to delays in the exchequer releases.

During the FY 2023/24 Trade, Tourism, Industry, Market & Cooperative Development; Education, Gender inclusivity, Social Services, Youth and Sports; and Public Service Management, Monitoring & Evaluation & Performance Contracting sectors had 100 percent absorption rates while the remaining sectors managed to obtain an absorption rate of above 75 percent in their recurrent expenditures.

Analysis of development expenditure indicates that Roads, Transport, Public Works & Infrastructural Development sector recorded the highest absorption rate of 92.49 percent whereas Agriculture, Livestock, Veterinary Services, Fisheries & Blue Economy sector had the lowest at 13.1 percent.

2.6 Fiscal Performance for the FY 2023/24 in relation to Financial Objectives

The fiscal performance in the FY 2023/24 is broadly in line with the financial objectives

outlined in the PFM Act, 2012.

- The performance of the revenue streams in FY 2023/24 was below the revised budget targets resulting in a shortfall of Ksh 0.8 billion in ordinary revenue. Given this revenue shortfall, the projections for FY 2023/24 have been downscaled to 480 million from 600 million in the previous budget. However, the County Government has instituted administrative measures aimed at strengthening revenue performance including the roll out of Revenue automation system and sealing of revenue leakages as contained in Finance Bill 2023. Equally projections for the A-I-A (for health and trade) have been factored in the budget during the period 2023/24 FY with the view of increasing revenue.

- The overall resource envelope remains largely within the 2024 CFSP position. Therefore, the overall baseline expenditure ceilings for spending agencies will largely be retained at the same levels as per the revised 2024 CFSP. Any adjustments would be to reflect changes in priority across sectors. The increase in expenditure from the revised 2024 CFSP position is mainly to cater for carry-over expenditures from FY 2023/24 in form of pending bills.

- The under-spending in development budget for the FY 2023/24 can partly be explained by below the target disbursements for externally funded projects and low revenue collection.

2.7 Fiscal Responsibility Principles

In line with the Constitution, the PFM Act, 2012, the PFM Regulations, and in keeping in line with prudent and transparent management of public resources, the Government has largely adhered to the fiscal responsibility principles as set out in the statute as follows:

i. The PFM Act, 2012 requires that at least 30 percent of the budget be allocated for development programmes as per section 107(2b). In FY 2023/24, the allocation to development in the revised budget was 36.09 percent of the total expenditures while the actual expenditures were 22.05 percent. Recurrent expenditure allocation amounted to Ksh 7.33B representing 63.91 percent of the total expenditure allocation.

ii. The PFM Act, 2012 requires that County Government’s recurrent expenditure shall not exceed the County Government’s total revenue. In the FY 2023/24, the total recurrent expenditure was Kshs.6.93B while the total revenue for the County was 9.70B representing 71.44 percent of the total revenue. In this regard, the total recurrent expenditure was within the PFM threshold as at the end of the FY 2023/24.

iii. In the FY 2023/24, expenditure on employee compensation was Kshs.3.60 billion, or 37.1 per cent of the available revenue, which amounted to Kshs.9.70 billion. This expenditure represented an 8.8 per cent increase from Kshs.3.31 billion reported in a similar period in FY 2022/23. The wage bill included Kshs.1.49 billion paid to health sector employees, translating to 41.3 per cent of the total wage bill.

iv. The fiscal responsibility principle spelled out in Section 15(2)(c) of the PFM Act, 2012 requires that over the medium term, the County Government’s borrowing shall be used only for financing development expenditure. During the FY 2023/24, the County did not borrow money to finance expenditure.

2.8 Pending Bills

At the beginning of FY 2023/24, the County reported a stock of pending bills amounting to Kshs.1.53 billion, comprising Kshs.617.01 million for recurrent expenditure and Kshs.912.98 million for development activities. In the FY 2023/24, the County settled pending bills amounting to Kshs.693.57 million. They comprised Kshs.199.84 million for recurrent expenditure and Kshs.493.73 million for development programmes. Therefore, as of the end of FY 2023/24, the outstanding amount was Kshs.864.39 million.

The County Assembly reported outstanding pending bills of Kshs.124.43 million as of 30th June 2024

# SECTION THREE: RECENT ECONOMIC OUTLOOK

## 3.1 Recent macroeconomic and financial developments

Kenya’s economy grew 5.2% in 2023, up from 4.8% in 2022, as agriculture rebounded, and services grew moderately. On the supply side, services accounted for 69% of the growth and agriculture for 23%, while on the demand side, household consumption accounted for 70%. Inflation edged up to 7.7% in 2023 from 7.6% in 2022, driven by core inflation (32% of the change), fuel inflation (26%), and cost-push inflation (9% year on year increase in the producer price index).

The policy rate was hiked 375 basis-points, to 12.5%, and central bank operations sought to anchor inflation expectations. The fiscal deficit widened from 6.3% of GDP in 2022 to 7% in 2023, as revenues underperformed, and interest costs rose. Public debt expanded from 66.7% of GDP in 2022 to 70.2% in 2023, driven by increased loans to finance the primary deficit and by exchange rate depreciation. The current account deficit narrowed from 5.2% of GDP in 2022 to 4.9% in 2023, as trade deficits shrank, and secondary incomes increased. The deficit was financed by drawing down reserves, which declined from 4.3 months of import cover to 3.6 months. The shilling depreciated by 24% year on year in 2023. The capital adequacy ratio of 18.6% in 2023 was above the prudential minimum of 14.5%, and the liquidity ratio of 49.7% was above the 20% prudential minimum. Nonperforming loans increased from 13.6% of gross loans in 2022 to 14.5% in 2023 due to rate hikes and public sector debt arrears (or outstanding government payments to contractors). Credit-risk concentration was high in manufacturing, real estate, and personal and household sectors.

Poverty increased from an estimated 33.6% in 2019 to 36.1% in 2021, and unemployment rose slightly, from 13.3% in 2021 to 13.9% in 2022. Income inequality from a Gini coefficient of 0.36 in 2020 to 0.39 in 2021.

## 3.2 Domestic Economic Growth Outlook

Kenya’s GDP is projected to grow 5.4% in 2024 and 5.6% in 2025, driven by services and household consumption. Inflation is expected to fall to 6.2% in 2024 and 5.5% in 2025, as food and global inflation both decline. Monetary policy is expected to be accommodative due to projected stable inflation and exchange rates. The fiscal deficit is projected to narrow to 5.9% of GDP in 2024 and 5.0% in 2025 in response to a revenue-led fiscal consolidation program. The current account deficit is projected to narrow to 4.6% of GDP in 2024 and 4.5% in 2025 as a recovery in global trade reduces the trade deficit.

3.2.1 County Outlook for FY 2024/2025

As already articulated in the 2024 County Fiscal Strategy Paper and Annual Development Plan 2024/25, the county shall give prominence to the following key priorities with the view of improving the economy of the county:

(i)	Completion of the ongoing projects from the previous financial years in order to ensure value for money and the community gets the expected benefits from the projects in their areas.

(ii)	Investing in infrastructure expansion

iii)      Investing in food and nutrition security

(iv)	Socio-economic transformation

3.2.2 County Medium-Term Priorities

During the medium- term the county shall invest in the following priorities:-

- Infrastructure development

The expansion of Infrastructure through construction and upgrading the existing county access roads to make them motorable, perform regular maintenance of the existing road network and construct and rehabilitate bridges and culverts.

- Food and nutrition security

Under this pillar, the county government shall ensure that the residents of Migori have access to enough, safe and nutritious food always for an active and healthy life. Substantial investment in food production has been prioritized as a strategy towards improving productivity and value addition hence leading to employment creation and income generation. The strategic priorities under this pillar will include: -

- Increasing the availability of food by sustainably increasing agricultural production and productivity through promotion of diverse, innovative, competitive and commercially oriented agriculture in a sustainable manner.

- Provision of agricultural mechanization services, certified seeds, fertilizers and other farm inputs.

- Promotion of value addition to increase the marketability of agricultural, livestock and fisheries product.

- Improving access to food by meeting immediate food needs and addressing longer-term accessibility through sustainable livelihoods.

- Strengthening sustainable management of the food value chain.

- Supplementing efforts of donors and other development partners like the World Bank, European Union and IDA for agricultural development to help address the food security needs of the vulnerable population.

- Socio economic transformation

Under this pillar, the county envisions a vibrant and prosperous economy with at least 40 percent of its population generating economic output and employment from other sectors to supplement agriculture. The strategic priorities under this pillar include: -

- improvement of the health care systems and structures through the provision

- Promotion of quality curative and preventive healthcare services that are responsive, accessible and affordable to the county citizens,

- Provision of potable water through rehabilitation of water pipeline systems, construction of water dams and pans, drilling of boreholes, provision of water harvesting and storage facilities. The department will also promote use of renewable energy and provide lighting in market centers and urban areas.

- Provision of quality ECDE education and conducive learning environment for VTEC, provide human capital through provision of bursary and subsidized VTC support grant, provide and promote appropriate social, cultural and community empowerment services,  nurture and develop sports, arts and talent to foster sustainable development.

- provide equitable and affordable health care at the highest affordable standards to the citizens through provision and promotion of quality curative and preventive healthcare services that are responsive, accessible and affordable to the county citizens

- Good governance

Under this pillar, measures shall be geared towards: -

- Promotion of an equitable, all-inclusive, equitable just and secure environment for a competitive and prosperous county through promotion of transparent, accountable and ethical public service delivery including effective coordination of external relations and partnerships for private public partnership inclusions.

- Promotion of prudent financial management, sound county economic planning and budgeting, maximum financial resources mobilization, efficient procuring of goods and services, and risk assurance.

However, details of the economic programmes and sub-programmes supporting the above economic priorities have been well articulated in the 2024/25 and 2025/26 ADP (Chapter three).

3.2.3 Capital Development Projects

Among the capital projects earmarked to be undertaken during the medium-term plan as articulated in chapter three of 2024/25 and 2025/26 ADP includes: -

| Subprogram | Project name and location | Description of activities | Estimated cost |  | Source of funds | Time frame (q1, q2, q3, q4) | Performance indicator | Target | Status (New/Ongoing) |  | Implementing agency | Link to crosscutting issues (green economy) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sector: County Executive |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme Name: Governance and Administration |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure development | County Headquarters | Construction of County Headquarters |  | 450M | MCG | 3yrs | Completion of County Headquarters | 1 |  | Ongoing | MCG |  |
| Sector: County Assembly |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme Name: Infrastructure development |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development | Construction of postmodern County Assembly Chambers | Requisition Advertisement/publishing Opening Evaluation Professional opinion Award Contract agreement Project actualization Inspection |  | 700M | County government |  | National Government County Government | 1 |  | New | County Assembly/public works | -tree planting -Solar lighting |
| Sector: Environment (under Flocca related activities) |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme Name: Climate Change Adaptation and Mitigation |  |  |  |  |  |  |  |  |  |  |  |  |
| Climate change adaptation & Mitigation | Support alternativlihoods | Support grafted fruits, energy venture, tree nursery production |  | 65M | MCG | Q1-4 | No. of ventures supported | 4 |  | New | Env Dept. |  |
| Water security | Support water supply | Rehabilitate pans, dam, drill boreholes |  | 357M | MCG | Q1-4 | No. of Pans rehabilitated, boreholes drilled and springs protected | 40 |  | New | Envt Dept |  |
| Food security | Imrprove food production | Provide irrigation kits, install greenhouses, provide drought tolerant crops and breeds |  | 350M | MCG | Q1-4 | No. of irrigation kits, Greenhouse, drought tolerant seeds, breeds provided, | 40M |  | New | Envt Dept |  |
| Climate proofing infrastructure | Construct climate smart infrastructure | Construct climate-smart roads, bridges |  | 110M | MCG | Q1-4 | No. of climate smart bridges constructed, No. of KM of climate-smart roads constructed, | 6 |  | New | Department of Environment |  |
| Programme Name: Disaster Management and Fire Rescue Services |  |  |  |  |  |  |  |  |  |  |  |  |
| Fire rescue services | Construct ultra-modern fire station | Construction and equipping (Phase 1) |  | 137M | MCG | Q1-4 | Fire station constructed | 1 |  | New | Envt Dept |  |
| Sector: Finance and Economic Planning |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme Name: General administration |  |  |  |  |  |  |  |  |  |  |  |  |
| General administration | Construction of County Stores | Construction of the building (5 floors) |  | 50,000,000 | County Government of Migori | q1, q2, q3, q4 | % completion of the County store | 100 |  | Ongoing | Finance and economic planning |  |
| Sector: Lands, Housing and Physical Planning |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme Name: Physical and Land Use Planning services. |  |  |  |  |  |  |  |  |  |  |  |  |
| Planning of urban areas | Preparation of Local Physical and Land Use Development Plans for Muhuru and Kegonga Towns | Inception Report Public Participation Survey Report Draft Plan Approval |  | 80,000000 | County government | Q1, Q2, Q3, Q4 | No of Local Physical and Land Use Development Plans Prepared | 2 |  | New | Physical Planning and Urban Development department | Promotion of green economy |
| Sector: Public Service Management |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme Name: Devolved Units Administration Services |  |  |  |  |  |  |  |  |  |  |  |  |
| Devolved Units Development Services | Construction of 4 Sub-County/Ward Offices | Site clearing, office block, electrical works, 4 door pit latrine, two 10000 litres water tanks, fencing and gate |  | 60M | County government | Q3 | No of Sub-County/Ward offices Constructed | 4 |  | New | PSM&D Department | Disability friendly |
|  | Construction of 20 Village offices | Site clearing, office block, electrical works, 4 door pit latrine, two 10000 litres water tanks, fencing and gate |  | 100M | County government | Q3 | No of Village offices Constructed | 20 |  | New | PSM&D Department | Disability friendly |
| Sector: Roads, Transport and Public Works |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme Name: Road Development, Maintenance and Management |  |  |  |  |  |  |  |  |  |  |  |  |
| Road network improvement | UPGRADING TO BITUMEN STANDARD OF C727 JUCTION-KANYIMACH JUNCTION-CHAMGIWADU ROAD | Bituminous works |  | 450m | County government | Q1 , Q2, Q3, Q4 | Kms of the road to be upgraded | 13kms |  | ongoing | Roads department | Non-motorized Traffic friendly |
| Sector: Water and Energy |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme Name: Water Supply and Management Services |  |  |  |  |  |  |  |  |  |  |  |  |
| Rural Water Services | Drilling of Boreholes (Countywide) | Drilling of borehole |  | 75m | CGM/National Government/Partners | Q2, Q3 | No. of boreholes drilled | 30 |  | New | Department of water/National Govt/Partners | WASH |
|  | Equipping of boreholes (Countywide) | Equipping of boreholes |  | 200m | CGM/National Government/Partners | Q2, Q3 | No. of boreholes equipped | 40 |  | New/Ongoing | Department of Water and Energy/National Govt/Partners | WASH |

## 3.3 Risks to the Economic Outlook

There are down side risks to this macroeconomic outlook emanating from domestic sources which include;

- Risks emanating from climate change resulting in unfavourable weather conditions. This could affect agricultural production and result to domestic inflationary pressures.

- Lower agricultural output due to potential adverse weather conditions, which could potentially reduce production of food crops and animal feeds.

- Increased public expenditure pressures, particularly wage and other recurrent expenditures would put a strain to the fiscal space.

- Own source shortfalls and delayed exchequer releases resulting into low liquidity consequently undermining implementation of county projects.

- Technology failure particularly in IFMIS resulting to delayed transactions in the system.

On the external front, tight global financing and elevated uncertainties stemming from adverse geopolitical development between Russia-Ukraine and the middle-east could lead to economic shocks and disruptions in supply chain resulting in higher commodity prices and slowdown the global economic recovery which could impact on the domestic economy.

## 3.4 Mitigation to the Risks to the Economic Outlook

- Clear timelines for the disbursement of funds to the counties in line to the procurement cycle through a comprehensive legislative framework by the National assembly.

- On wage bill the county shall strictly employ staff on need basis and only for replacement as a result of natural attrition.

- In order to enhance county own source revenue all revenue streams shall be automated

- On pending bills priority shall be given to settlement of previous pending bills before commencement of new projects.

## SECTION FOUR: RESOURCE ALLOCATION FRAMEWORK

A. Implementation of the FY 2024/25 Budget

The implementation of FY 2024/25 budget has been impeded by the withdrawal of Finance Bill 2024, that was expected to raise an additional revenue to the county. For seamless implementation of the FY 2024/25 budget and safeguard the fiscal consolidation plan, the county treasury did Supplementary Estimates I to prioritize projects with high impact to the residents of Migori.

The fiscal projections for the 2024 CBIRR have been revised from those of the 2024 CFSP estimates taking into account the fiscal outcome of the FY 2023/24 and the impact of the withdrawal of the Finance Bill, 2024.

Therefore, overall revenues for the FY 2024/25 are projected at Ksh 11,687,304,473 in the Supplementary Estimates I compared to Ksh 10,386,891,864 in the approved budget estimates.

### B. Fiscal Policy for FY 2025/26 and Medium-Term Budget

The fiscal policy stance in the FY 2025/26 and over the medium term aims at supporting the priority programmes in the CIDP III and the MTP IV through a growth friendly fiscal consolidation plan. The plan targets to reduce pending bills and implement an effective liability management strategy, without compromising service delivery to citizens.

Fiscal consolidation will be supported by continued efforts to enhance Own source revenue mobilization, reprioritize and rationalize expenditure while safeguarding priority Government programmes. Emphasis will be placed on enhanced revenue mobilization and fully automating all the revenue streams.

### Fiscal Projections

In the FY 2025/26 total revenue including Appropriation-in-Aid (A-i-A) is projected at Ksh 10,906,236,457 comprising of Equitable share (Kshs. 8,758,518,413), Conditional Grants/Donor funds (Kshs 1,496,718,044) and own source revenue is projected (Ksh 651 Million) as indicated in table below. The overall expenditure is projected at Kshs  7,634,365,520 recurrent and Kshs  3,271,870,937  development respectively. The county shall maintain a balanced budget with  no resulting fiscal deficit to be financed by external financing.

Table 10: Fiscal projection

| S/No. | Revenue Category | Annual Budget Allocation (Kshs) 2024/25 | Annual Projected Budget Allocation (Kshs) 2025/26 |  |  |
| --- | --- | --- | --- | --- | --- |
| A | Equitable Share of Revenue Raised Nationally | 8,341,446,108 | 8,758,518,413 |  |  |
| B | Additional Allocations/Conditional Grants | 1,425,445,756 | 1,496,718,044 |  |  |
| C | Own Source Revenue | 620,000,000 | 651,000,000 |  |  |
| Grand Total |  | 10,386,891,864 | 10,906,236,457 |  |  |

FY 2025/26 and Medium-Term Budget Framework

The FY 2025/26 and the Medium-Term Budget will continue to focus on the implementation of the priorities of the Medium-Term Plan IV and CIDP III.  The focus will be on the priorities with the largest impact in the community namely agricultural transformation, road infrastructure, Universal Health care among others. Further, the Government will implement strategic interventions under the following key enablers: Infrastructure; Blue Economy; Environment and Climate Change; Education and Training; Women empowerment and Youth Empowerment.

Consequently, in order to realize above priorities the resources shall be shared among the implementing departments as projected in table 9 below.

Table 11: The table below shows the projections for the FY 2025/26 by sector.

| Sector | Approved Budget 2023/24 | 2024/25 Approved Budget | 2025/26 Projections |
| --- | --- | --- | --- |
| Agriculture, Livestock, Veterinary Services, Fisheries and Blue Economy | 800,611,968 | 777,004,117 | 815,854,323 |
| County Assembly | 1,037,472,209 | 1,037,472,209 | 1,089,345,819 |
| Office of the County Attorney | 180,970,205 | 128,000,000 | 134,400,000 |
| County Executive | 641,620,000 | 691,620,000 | 726,201,000 |
| Education, Gender inclusivity, Social services, Youth and Sports | 681,339,269 | 618,838,410 | 649,780,331 |
| Finance and Economic Planning | 865,354,142 | 985,006,053 | 1,034,256,356 |
| Lands, Physical Planning, Housing and Urban Development | 155,839,010 | 203,926,592 | 214,122,922 |
| Rongo Municipality | 19,694,625 | 46,800,000 | 49,140,000 |
| Awendo Municipality | 19,694,625 | 46,800,000 | 49,140,000 |
| Migori Municipality | 19,694,625 | 84,181,008 | 88,390,058 |
| Kehancha Municipality | 19,694,624 | 47,800,000 | 50,190,000 |
| Environment, Natural Resources, Climate Change and Disaster Management | 591,227,339 | 468,619,589 | 492,050,568 |
| Medical Services | 1,883,174,945 | 1,947,298,349 | 2,044,663,266 |
| Public Health & Sanitation | 449,175,545 | 568,834,045 | 597,275,747 |
| Public Service Management, Monitoring and Evaluation and Performance Contracting | 769,438,274 | 778,782,856 | 817,721,999 |
| Roads, Transport, Public Works and Infrastructural Development | 759,091,998 | 920,379,734 | 966,398,721 |
| Trade, Tourism, Industry, Market and Cooperative Development | 727,314,406 | 486,106,968 | 510,412,316 |
| Water and Energy | 415,052,788 | 549,421,934 | 576,893,031 |
| Total | 10,036,460,597 | 10,386,891,864 | 10,906,236,457 |

Criteria for Resource Allocation

The County Government is operating under constrained fiscal environment. In view of this the County Government will prioritize and allocate the scarce resources to Projects and Programmes with high impact. Sectors will therefore be required to re-evaluate all the existing/planned activities, projects, and programmes to be funded in the FY 2025/26 and Medium Budget. In this regard, the principles of efficiency and effectiveness and shall strictly be enforced by ensuring low-priority expenditures give way to high-priority service-delivery programmes. SWGs should therefore eliminate wasteful expenditures and pursue priorities which are aimed at safeguarding livelihoods, creating jobs, reviving businesses and economic recovery.

SWGs are also expected to ensure that all expenditure items in the FY 2025/26 Budget are justified and emphasis is placed on allocating the limited resources based on programme efficiency.

The following will therefore serve as the criteria to guide prioritization and final allocation of resources:

  - Programmes that enhance value chain and linkage to BETA priorities;

  - Linkage of the programme with the priorities of Medium-Term Plan IV of the Vision 2030;

  - Presidential Directives and Governor’s Decisions;

- Completion of ongoing projects, stalled projects and payment of verified pending bills;

- Degree to which a programme addresses job creation and poverty reduction;

- Programmes that support mitigation and adaptation of climate change;

- Cost effectiveness, efficiency and sustainability of the programme; and

Based on the above broad guidelines, SWGs are expected to develop and document sector specific criteria for prioritization and resource allocation within the resource envelope. To facilitate the finalization and approval of the 2024 CBROP and other policy documents within the stipulated timelines, Sectors are required to strictly undertake the activities outlined in the Budget Calendar within the set timeframes.

#### D. Public Participation and Involvement of Stakeholders

As required by the Public Finance Management (PFM) Act, 2012 this County Budget Implementation Review Report was shared with various stakeholders and the public for comments before its finalization. Specifically, public participation took place between 2nd and 3rd October, 2024 across all the 40 wards as per the attached annex 1.

# SECTION FIVE: CONCLUSION

With the increasing demand for enhanced service delivery concerted efforts from all Departments is required to diversify and seek for funding from development partners. The County Treasury together with other relevant departments will continuously support and enhance the capacity of Departments and Entities in drafting concepts and proposals and engaging potential development partners. In addition, we will continuously market the county and implement strategies to attract Private investors through PPPs.

We will continue to enhance our transparency and open government initiative in order to prevent corruption and ensure value for money for all programs and projects. All departments should be committed towards ensuring this is achieved. We will continuously embrace the E-procurement and publishing all our tenders through the Open Government Partnership.

Departments and entities should be aware of the risks that may affect budget implementation of the FY 2023/24 and the medium term. These includes Risks emanating from climate change resulting in unfavourable weather conditions. This could affect agricultural production and result to domestic inflationary pressures; Lingering effects of COVID-19 pandemic would increase volatility in the local market; Lower agricultural output due to potential adverse weather conditions, which could potentially reduce production of food crops and animal feeds and; Increased public expenditure pressures, particularly wage and other recurrent expenditures would put a strain to the fiscal space.

We therefore need to develop mitigation measures against these risks through the various Sector working groups to ensure delivery of Government services are not derailed and we achieve our desired socio economic transformation.

All accounting officers should ensure they adhere and take part in the budget-making process as outlined in the budget circular issued on 30th August 2024.

## ANNEX 2: KEY ACHIEVEMENTS

- Agriculture Directorate

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Crop development purchase of Maize Seed whole county | Recruitment of beneficiaries and distribution | 10M | 3,000 farmers | 4,392 farmers | Procured and distributed |
| Crop development Beans Subsidy whole county | Recruitment of beneficiaries and distribution | 8M | 3,000 farmers | 4,390 farmers | Seeds distributed to farmers |
| Assorted Horticultural seeds for demonstration whole county | Recruitment of beneficiaries and distribution | 1,392,250 M | 1,800 farmers | 1,200 farmers | Seeds distributed to farmers |
| Purchase of rice seeds | Recruitment of beneficiaries and distribution | 4M | 500 farmers | 300 farmers | Seeds distributed to farmers |

- Livestock production Directorates

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Livestock Breeds improvement | Beneficiary identification Procurement and distribution of in calf dairy heifers | 18M | 150 | 63 | 50% Completed |
|  | Beneficiary identification Procurement and distribution Sahiwal breeding bulls | 18M | 240 | 21 | 100% Completed |
| Livestock Enterprise development and value addition | Establishment of livestock feed formulation centers Beneficiary identification Procurement and distribution of feed formulation ingredients | 2.4M | 6 | 0 | 20% complete |
| Livestock market development | Site selection Construction of livestock loading ramps Tendering of construction services | 4.5M | 3 | 1 | 50% Completed |
|  | Site identification Tendering of construction services Construction of livestock Inspection crushes | 36M | 120 | 1 | 50% Completed |
| Livestock climate Change Adaptation and Mitigation | Beneficiary identification Procurement and distribution of Drought tolerant fodder planting materials/seeds | 20M | 10acres | 3 acres | 50% Completed |
|  | Beneficiary identification Procurement and distribution of livestock feeds | 17M | 1000 | 500 | 50% Complete |

- Veterinary services Directorate

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Construction of veterinary diagnostic laboratory | Tendering Bill of quantities | 3,000,000 | Completion of phase 1 | Completed | Phase 1 done |
| Renovation of Nyasare slaughter hoeuse | Tendering Bill of quantities supervision | 2,000,000 | 1 | Completed | Complete |
| Procurement of vaccines and sera | Tendering | 7,500,000 | 100,000 | Partially done | Incomplete |

- Fisheries and Blue Economy Directorate

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (Ksh) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Supply and delivery of fish feeds (starter mash) | Procurement, delivery of goods, inspection and acceptance, distribution to farmers | 8,374,544 | 5000 kgs | Delivered | completed |
| Supply and delivery of fish feeds (growers pellets) | Procurement, delivery of goods, inspection and acceptance, distribution to farmers |  | 4000 kgs | Delivered | Completed |
| Supply and delivery of monosex Nile Tilapia fingerlings | Procurement, delivery of goods, inspection and acceptance, distribution to farmers |  | 150,000 pieces | Delivered | Completed |
| Supply and delivery of Mixed sex Nile tilapia fingerlings in dams | Procurement, delivery of goods, inspection and acceptance, distribution to farmers |  | 120,000 pieces | Delivered | Completed |
| Supply and delivery of catfish fingerlings | Procurement, delivery of goods, inspection and acceptance, distribution to farmers |  | 20,000 pieces | Delivered | Completed |
| Supply and delivery of fish cage, fingerlings and fish feeds | Procurement, delivery of goods, inspection and acceptance, distribution to farmers |  | 1 fish cage, 25000 pieces of fingerlings 500 kgs of fish feeds | 1 cage done | Completed |
| Construction of cold storage facilities at Isibania and Uriri markets | Construction and equipping with cold storage facilities |  | 2 | Ongoing | Completed |
| Renovation of fish bandas | Renovation of the banda as per BQ |  | 3 | Done | Completed |
| Renovation of office block |  |  |  |  |  |

### COUNTY ASSEMBLY

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Construction of committee rooms and offices at County Assembly Suna East sub County | Construction of committee rooms and offices | 35,000,000 | 100% | 100% | Phase 1 complete |
| Construction of ward office (Kakrao Ward Office) | Construction of ward office | 7m | 1 | 1 | complete |
| Fencing of ward offices at West Kanyamkago ward, South Kanyamkago ward and Central kanyamkago Ward,East Kanyamkago | Fencing | 8m | 4 | 3 | 3 are complete and 1 not done |
| Drilling and equipping borehole at County Assembly Suna East Sub County | Drilling and equipping of borehole | 6m | 100% | 80% | ongoing |
| Completion of 3 ward offices at Wiga Ward ,Wasimbete Ward and Nyabasi East Ward |  | 10m | 3 | 2 | 2 are complete and 1 is at 50% to completion |

### COUNTY ATTORNEY

| Programme Name: Legal Services |  |  |  |  |
| --- | --- | --- | --- | --- |
| Objective: To reduce financial liability in all cases filed against the county Government |  |  |  |  |
| Outcome: Increased cases with favourable judgments |  |  |  |  |
| Sub Programme | Key Output | Key performance Indicators | Targets |  |
|  |  |  | Planned | Achieved |
| Timely resolution of disputes | Cases Concluded | Number of Cases concluded | 20 | 15 |
| Legal Compliance Services | Laws Reviewed and Drafted | Number of Laws reviewed and drafted | 25 | 18 |
| Staff Development | Staff trained | Number of staff trained | 10 | 4 |

### 1.3.4 EDUCATION, GENDER INCLUSIVITY, SOCIAL SERVICES, YOUTH AND SPORTS

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Education support services | Students supported by the bursary fund | 123,000,000 | 20,000 | 20,000 | 100% |
|  | Students awarded scholarships | 53,000,000 | 550 | 550 | 100% |
|  | Education dialogues held | 1,000,000 | 2 | 2 | 100% |
| Infrastructure Development | Workshops and administration blocks constructed | 3,000,000 | 3 | 3 | 100% |
|  | Construction of VETCs | 4,000,000 | 4 | 0 | Not funded |
|  | Equipping of VETCs | 24,000,000 | 24 | 23 | 100% |
|  | Construction and equipping of ECDs | 120,000,000 | 200 | 0 | Not funded |
| Ntimaru stadium | Fencing | 2.5M | 1 | Done | completed |
| Sori stadium | Fencing | 2.5M | 1 | Ongoing | Ongoing |
| Awendo stadium | Fencing | 2.5M | 1 | Ongoing | Ongoing |
| Rongo stadium | Fencing | 2.5M | 1 | Ongoing | Ongoing |

Table 12:Bursaries issued

| Type of issuance (e.g. Education bursary, Biashara fund etc.) | Purpose of issuance | Key Performance Indicator | Target | Achievement | Budgeted amount | Actual amount |
| --- | --- | --- | --- | --- | --- | --- |
| Education support | Capitation In the VETCs | VETCs supported by the capitation | 23 | 23 | 20,000.000 | 20,000,000 |
|  | Bursary | Students supported by the bursary | 20,000 | 18,616 | 120,000,000 | 120,000,000 |
|  | Scholarship | Students awarded scholarships | 550 | 519 | 20,000.000 | 20,000,000 |

### ENVIRONMENT, NATURAL RESOURCES, CLIMATE CHANGE AND DISASTER MANAGEMENT

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Drilling and equipping of solar powered borehole At Bondo Nyironge (Lela Primary) in Wasweta 2 ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Andingo market in North Kanyamkago ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| drilling and equipping of solar powered boreholes God Kweru in Wiga Ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Othoch Rakuom in Got Kachola ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Nyankondo Market in Muhuru ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Senta market in Nyabasi West ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Piny Owacho in Central Kanyamkago ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Dede market (Nyatambe) in West Sakwa ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Wangirabose in Ntimaru East ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Anjego market in Kakrao ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Obama market in West Kanyamkago ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Opapo market in East Kamagambo ward | Preliminaries work Equipping Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Kwoyo Sec school in North Sakwa ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Mariwa market in South Sakwa Ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Ogwedhi market in Kwa Ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Gokeharaka In Gokeharaka Getabwega ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Rongo Market in Central Kamagambo Ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Cham Gi Wadu market in South Kamagambo ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Macalder Market In Macalder / Kanyarwanda ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Alendo in Kanyasa ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Kumumwamu In N.Komosoko Ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Taragwiti in Makerero Ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Ikerege market in Ikerege ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar powered borehole at Masaba market in Masaba ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at nyamagenga in nyabasi east ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Nyamaharaga in Isibania ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Proposed rehabilitation of Mubachi dam in Wasimbete ward | Preliminaries work Disilting Clear vegetation Repair the embankment |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Nyakweri in North Kadem ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at God Jope market in God Jope ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Olasi in Kaler ward | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Drilling and equipping of solar-powered borehole at Nyamaraga in Wasimbete ward. | Preliminaries work Drilling & development, Supply and installation of solar-powered submersible pumping unit Construction of lockable borehole chamber Erection of storage tank Construction of standard water kiosks |  | 1 | 1 | Ongoing |
| Proposed rehabilitation of Kaknene dam in God Jope ward | Preliminary works Desilting |  | 1 | 1 | Ongoing |
| Proposed construction of Disaster and Evacuation Centre at Agenga in North Kadem ward | construction of Disaster and Evacuation Centre at Agenga in North Kadem ward |  | 1 | 1 | Ongoing |
| Supply and delivery of 1 unit backhoe | Supply and delivery of 1 unit backhoe |  | 1 | 1 | Ongoing |
| Construction of Kenyaboni box culvert in Tagare ward. | Construction of Kenyaboni box culvert in Tagare ward. |  | 1 | 1 | Ongoing |
| Construction of Sare box culvert and access road in South Sakwa ward | Construction of Sare box culvert and access road in South Sakwa ward |  | 1 | 1 | Ongoing |
| Obware-Kayara box culvert in Kanyasa ward | Obware-Kayara box culvert in Kanyasa ward |  | 1 | 1 | Ongoing |
| iIstallation of Automatic Weather Station | iIstallation of Automatic Weather Station |  | 1 | 1 | Ongoing |
| Installation of Early Warning System | Installation of Early Warning System |  | 1 | 1 | Ongoing |
| Installation of Climate Information Portal | Installation of Climate Information Portal |  | 1 | 1 | Ongoing |
| Proposed spring protection works at Gekabaka spring in Bukira East ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection works at Kenyagori spring in Bukira East ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Sangla spring spring in North Sakwa ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| proposed spring protection at Ochichiro spring in West Sakwa ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| proposed spring protection at Kanyauri spring in Kwa ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| proposed spring protection at Dede Asao in spring in West Sakwa ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Nyakurkuma spring in East Kanyamkago ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Kawareta spring in Central Sakwa ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Warieya spring in North Kamagambo ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Kanyadgiro spring in East Kamagambo ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Kosodo spring in South Kamagambo ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Dede Asao in spring in West Sakwa ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Kaliech spring in God Jope ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Kemoserega spring in Ntimaru east ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Proposed spring protection at Nyabukarange spring in Bukira Central ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Supply, delivery and installation of fish cage at Aloma Beach in Kanyasa ward | Supply, delivery and installation of fish cage |  | 1 | 1 | Ongoing |
| Supply, delivery and installation of fish cage at Matoso Beach in Got Kachola ward | Supply, delivery and installation of fish cage |  | 1 | 1 | Ongoing |
| Proposed spring protection at Kaliech spring in God Jope ward | Preliminary works Construction and associated works Fencing, re-vegetation and nurturing Installation of chlorine dispenser |  | 1 | 1 | Ongoing |
| Supply delivery and installation of fish cage at Kibro and Kibro in muhuru ward | Supply delivery and installation of fish cage |  | 1 | 1 | Ongoing |
| Supply, delivery and stocking of fingerlings at Aloma beach in Kanyasa ward | Supply, delivery and stocking |  | 40000 | 1 | Ongoing |
| Supply, delivery and stocking of fingerlings at Kibro and Mugabo beaches in Muhuru ward | Supply, delivery and stocking |  | 80000 | 1 | Ongoing |
| Supply, delivery and stocking of fingerlings at Matoso beach in Got Kachola ward | Supply, delivery and stocking |  | 40000 | 1 | Ongoing |
| Proposed construction of transfer stations in Rongo, Awendo, Migori and Kehancha | construction of transfer stations |  | 4 |  | Ongoing |
| Proposed repair of incinerators in different health facilities | repair of incinerators |  |  |  | Ongoing |
| Supply and delivery of assorted items for emergency relief items | Supply and delivery of assorted items |  | Assorted | Assorted | Ongoing |
| Supply and delivery of tree seedlings for school green greening programme | Supply and delivery of tree seedlings |  | Assorted | Assorted | Ongoing |
| Rehabilitation of hills for Kiasa,Raha and God Nyinyo | bush clearing, acquiring seedlings, planting seedlings |  | 3 | 3 | Ongoing |
| Proposed construction and renovation of fish ponds | Construction and renovation of fishponds |  | 10 | 10 | Ongoing |
| supply and delivery of boat | supply and delivery of boat |  | 1 | 1 | Ongoing |
| proposed construction of raised ponds | proposed construction of raised ponds |  | 8 | 0 | Halted |
| supply and delivery of harvesting nets | supply and delivery of harvesting nets |  | 8 | 8 | Ongoing |
| supply and delivery of predator nets | supply and delivery of predator nets |  | 16 | 16 | Ongoing |
| supply and delivery of pond liners | supply and delivery of pond liners |  | 8 | 8 | Ongoing |
| supply and delivery of a beach seine | supply and delivery of a beach seine |  | 1 | 1 | Ongoing |
| supply and delivery of sweet potato vines | supply and delivery of sweet potato vines |  | 2000 bags | 2000 bags | Ongoing |
| supply and delivery of millet seeds in 2kg packets | supply and delivery of millet seeds in 2kg packets |  | Assorted | Done | Ongoing |
| Supply, delivery and installation of apiculture equipment at Rinya in South Sakwa ward | Supply, delivery and installation of apiculture equipment Training of the beneficiaries |  | 1 | 1 | Ongoing |
| Supply, delivery and installation of apiculture equipment at Ranen in North Sakwa ward | Supply, delivery and installation of apiculture equipment Training of the beneficiaries |  | 1 | 1 | Ongoing |
| Supply, delivery and installation of apiculture equipment at Kangoje in Central Kamagambo ward | Supply, delivery and installation of apiculture equipment Training of the beneficiaries |  | 1 | 1 | Ongoing |
| Supply, delivery and installation of apiculture equipment at - in East Kamagambo Kamagambo ward | Supply, delivery and installation of apiculture equipment Training of the beneficiaries |  | 1 | 1 | Ongoing |
| Supply, delivery and installation of apiculture equipments at Nyamage in West Kanyamkago ward | Supply, delivery and installation of apiculture equipment Training of the beneficiaries |  | 1 | 1 | Ongoing |
| supply, delivery and installation of apiculture equipment at Maeta Wambua Giburo in Nyabasi West ward and Moheto in Komosoko Nyamosense ward | Supply, delivery and installation of apiculture equipment Training of the beneficiaries |  | 1 | 1 | Ongoing |
| Supply, delivery and installation of apiculture equipment at Magoto in Wasweta II ward | Supply, delivery and installation of apiculture equipment Training of the beneficiaries |  | 1 | 1 | Ongoing |
| Supply, delivery and installation of apiculture equipment at Bonda in God Jope ward | Supply, delivery and installation of apiculture equipment Training of the beneficiaries |  | 1 | 1 | Ongoing |
| Supply, delivery and installation of apiculture equipment at Wagoro in Kaler ward | Supply, delivery and installation of apiculture equipment Training of the beneficiaries |  | 1 | 1 | Ongoing |
| proposed installation of flood lights at Kopanga customs in Wasimbete | Installation of floodlights |  | 1 | 1 | Ongoing |
| Proposed installation of flood lights at Namba Market in Oruba-Ragana ward | Installation of floodlights |  | 1 | 1 | Ongoing |
| proposed repair and maintenance of solar street lights at Ngere,Kitere,Onyiera,Barmulo,Kwe,Obama,Osogo,Nyamasaria And Korondo Markets | Repair and maintenance of solar street lights |  | 9 | 9 | Ongoing |
| proposed repair and maintenance of solar lights at Taranganya,Kohego And Moheto In Nyamosense Komosoko ward | Repair and maintenance of solar street lights |  | 3 | 3 | Ongoing |
| proposed repair and maintenance of solar street lights at Piny Oyie,Nyabisawa,Kakrao,Opasi,Sagenya And Kalangi Markets | Repair and maintenance of solar street lights |  | 6 | 6 | Ongoing |
| Proposed repair and maintenance of solar street lights at Ngisiru,Nyankore Market,Ikerege Market,Sigenga Beach and Siabai Market | Repair and maintenance of solar street lights |  | 5 | 5 | Ongoing |
| Proposed repair and maintenance of solar street lights at Ndiwa,Riat, Ngukumahando And Maeta Market | Repair and maintenance of solar street lights |  | 4 | 4 | Ongoing |
| Supply, delivery and installation of10,000L water tanks at Ondong ,Ogwedhi,Saro,Nyakuru,Otacho,Rabondo,Mariwa,Kangeso Dispensaries ,Ongo Health Centre And Marera Ecde Pry School | Capacity building Purchase and delivery of water tank Construction tank base Installation of pipes & fittings |  | 9 | 9 | Ongoing |
| Supply ,delivery and installation of10,000l water tanks in the Ragana,Kioru,Nyamage ,Ongito,Bande,Nyasese,Komosoko,Taranganya,Kombe And Kugitmo Dispensaries | Capacity building Purchase and delivery of water tank Construction tank base Installation of pipes & fittings |  | 10 | 10 | Ongoing |
| Supply, delivery and installation of 10,000l water tanks at Otati,Nyamagongwe,Thimjope And Tarage Dispensaries. | Capacity building Purchase and delivery of water tank Construction tank base Installation of pipes & fittings |  | 4 | 4 | Ongoing |

### HEALTH SERVICES AND SANITATION – MEDICAL SERVICES

.

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| MCRH | Construction of Medical surgical (4 Storied) complex - Phase 1 | 25,000,000 | 1 | 1 | 50% |
| MCRH | Equipping Cancer Care Unit | 10,500,000 | 1 | 1 | 90% |
| MCRH | Equipping and operationalization of Gastroenterology Unit and cardiac unit | 25,000,000 | 1 | 1 | 90% |
| MCRH | Construction of ultra modern Health Products warehouse | 10,000,000 | 1 | 1 | 70% |
| MCRH | Completion of Physiotherapy unit at MCRH | 10,000,000 | 1 | 1 | 65% |
| MCRH | Procurement of Comprehensive Medical equipment for hospitals | 14,000,000 | 1 | 1 | 30% |
| MCRH | Installation of water tank at MCRH | 4,500,000 | 1 | 1 | 10% |
| MCRH | Expansion of Mortuary at MCRH | 4,000,000 | 1 | 1 | 100% |
| Health infrastructure improved in Sub County Hospitals | Health infrastructure improved in Sub County Hospitals | Health infrastructure improved in Sub County Hospitals | 1 | 1 | Health infrastructure improved in Sub County Hospitals |
| Kuria West | Completion of Radiology Unit at Isebania No SCH | 10,000,000 | 1 | 1 | 50% |
| Kuria West | Comprehensive renovation of Kehancha SCH No | 10,000,000 | 1 | 1 | 70% |
| Nyatike | Construction of modern maternity at Muhuru SCH | 8,000,000 | 1 | 1 | 30% |
| Nyatike | Construction of Waterborne Ablution blocks at Karungu | 2,000,000 | 1 | 1 | 99% |
| Nyatike | Construction of Waterborne Ablution blocks at Macalder | 2,000,000 | 1 | 1 | 99% |
| Across County | Procurement of equipment for hospitals | 12,000,000 | 1 | 1 | 10% |
| Awendo | Facelifting of Awendo Sub county hospitals | 5,000,000 | 1 | 1 | 20% |
| Awendo | Internal Access roads and patient walk ways Awendo | 4,800,000 | 1 | 1 | 10% |
| Rongo | Construction Radiology Block at Rongo SCH | 17,000,000 | 1 | 1 | 30% |
| Rongo | Internal Access roads and patient walk ways in Rongo SCH | 3,000,000 | 1 | 1 | 99% |
| Kuria East | Completion of Pharmacy block and store at Kegonga SCH | 9,000,000 | 1 | 1 | 5% |
| Kuria East | Facelifting of Ntimaru SCH | 2,000,000 | 1 | 1 | 99% |
| Nyatike | Construct a new OPD block in Macalder SCH- Phase 1 | 10,000,000 | 1 | 1 | 60% |
| Nyatike | Completion of maternity at Macalder SCH | 4,000,000 | 1 | 1 | 90% |
| Kuria West | Construction of ENT, Eye and Dental Block at Kehancha SCH | 8,000,000 | 1 | 1 | 30% |
| Rongo | Renovation of Ongo SCH | 1,200,000 | 1 | 1 | 99% |
| Rongo | Construction of Water –borne Ablution Block at Rongo SCH | 3,000,000 | 1 | 1 | 90% |
| Uriri | Construction of a ward at Uriri SCH | 4,699,097.00 | 1 | 1 | 75% |

### HEALTH SERVICES AND SANITATION – PUBLIC HEALTH

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Proposed Equipping of Oboke Dispensary | Equipping of Oboke Dispensary | 700,000.00 | 1 | 1 | 100% |
| Proposed Equipping of Mwache Dispensary | Equipping of Mwache Dispensary | 750,000.00 | 1 | 1 | 100% |
| Proposed Completion of Midoti Dispensary | Completion of Midoti Dispensary | 549,932.80 | 1 | 1 | 100% |
| Proposed Completion of Nyamware Dispensary | Completion of Nyamware Dispensary | 900,000.00 | 1 | 1 | 100% |
| Construction of Maternity wing at God Jope dispensary | Construction of Maternity wing at God Jope dispensary | 1,450,000.00 | 1 | 1 | 80% |
| Proposed Renovation of Suna Rabuor Dispensary | Renovation of Suna Rabuor Dispensary | 1,445,029.00 | 1 | 1 | 80% |
| Proposed Upgrading of medical store Ogwedhi Health Centre Store | Upgrading of medical store Ogwedhi Health Centre Store | 384,076.00 | 1 | 1 | 80% Done |
| Proposed Renovation and Construction of 4-Door Vip Pit Latrine at Ragana Dispensary | Renovation and Construction of 4-Door Vip Pit Latrine at Ragana Dispensary | 1,446,050.00 | 1 | 1 | 100% |
| Proposed Completion of Nyalganda Dispensary | Completion of Nyalganda Dispensary | 1,447,274.00 | 1 | 1 | 80% |
| Completion of Magoto dispensary (Fencing and gate) | Completion of Magoto dispensary (Fencing and gate) | 1,449,860.80 | 1 | 1 | 40% Done |
| Proposed Refurbishment of Laboratory at Giribe health Centre | Refurbishment of Laboratory at Giribe health Centre | 1,499.914.80 | 1 | 1 | 100% |
| Proposed 4 Door Pit Latrine and Fencing of Ore Dispensary. | Construction of 4 Door Pit Latrine and Fencing of Ore Dispensary. | 1,448,805.20 | 1 | 1 | 100% |
| Proposed Refurbishment of Laboratory In Ngodhe Dispensary | Refurbishment of Laboratory In Ngodhe Dispensary | 1,499,880.00 | 1 | 1 | 100% |
| Upgrading of Minyenya health centre medical store | Upgrading of Minyenya health centre medical store | 384,772.00 | 1 | 1 | 100% |
| Upgrading of Ngere Medical store | Upgrading of Ngere Medical store | 384,818.40 | 1 | 1 | 100% |
| Completion of Koyar Dispensary, (Fencing, completion of staff house,water harvesting goods) | Completion of Koyar Dispensary, (Fencing, completion of staff house,water harvesting goods) | 1,450,000.00 | 1 | 1 | 100% |
| Completion of Njiri dispensary | Completion of Njiri dispensary | 1,450,000.00 | 1 | 1 | 100% |
| Proposed upgrading of Bware health centre medical store | Upgrading of Bware health centre medical store | 380,149.40 | 1 | 1 | 80% Done |
| Completion of Benga dispensary | Completion of Benga dispensary | 1,445,012.00 | 1 | 1 | 100% |
| Proposed Completion of Ombo Kowiti Dispensary | Completion of Ombo Kowiti Dispensary | 1,427,658.00 | 1 | 1 | 80% Done |
| Completion of Achuth Yao dispensary | Completion of Achuth Yao dispensary | 1,450,000.00 | 1 | 1 | 60% |
| Equipping of Benga Dispensary | Equipping of Benga Dispensary | 1,000,000.00 | 1 | 1 | 100% |
| Construction of maternity block at Otacho Dispensary | Construction of maternity block at Otacho Dispensary | 4,860,040 | 1 | 1 | 80% Done |
| Refurbishment of Laboratory in Mariwa health Centre | Refurbishment of Laboratory in Mariwa health Centre | 1,499,416.00 | 1 | 1 | 100% Done |
| Proposed Completion of Kuoyo Kodalo Staff house | Completion of Kuoyo Kodalo Staff house | 1,449,923.00 | 1 | 1 | 80% |
| Proposed construction of staff house at Mugabo dispensary | construction of staff house at Mugabo dispensary | 1449,849.20 | 1 | 1 | 80% |
| Proposed Refurbishment of Laboratory At Wath Onger Dispensary | Refurbishment of Laboratory At Wath Onger Dispensary | 1,499694.40 | 1 | 1 | 100% |
| Proposed construction of 4 Door latrine at Ndiruma dispensary | construction of 4 Door latrine at Ndiruma dispensary | 724,002.40 | 1 | 1 | 100% |
| Construction of Maternity Block At Olasi Dispensary | Construction of Maternity Block At Olasi Dispensary | 4,796,200.00 | 1 | 1 | 50% |
| Proposed Fencing of Tulu Dispensary | Fencing of Tulu Dispensary | 1,398,291.84 | 1 | 1 | 85% |
| Proposed Construction of 4-Door Pit Latrine At Okenge Dispensary | Construction of 4-Door Pit Latrine At Okenge Dispensary | 723,782.00 | 1 | 1 | 100% |
| Construction of pit latrine at Agolo Muok Dispensary | Construction of pit latrine at Agolo Muok Dispensary | 750,000.00 | 1 | 1 | 80% |
| Construction of Pit latrine at Riat Kong’ou Dispensary | Construction of Pit latrine at Riat Kong’ou Dispensary | 700,000.00 | 1 | 1 | 80% |
| Proposed Completion of Manyuanda Dispensary | Completion of Manyuanda Dispensary | 1,399,342.80 | 1 | 1 | 90% Done |
| Proposed upgrading of Nyametaburo Health center Medical Store | upgrading of Nyametaburo Health center Medical Store | 384,656.00 | 1 | 1 | 100% |
| Proposed Completion of Mogori Komosimo MCH,CHW House in Masaba Ward | Completion of Mogori Komosimo MCH,CHW House in Masaba Ward | 1,499,018.00 | 1 | 1 | 100% |
| Proposed Completion of Nyaminwi dispensary | Completion of Nyaminwi dispensary | 1,448,898.00 | 1 | 1 | 99% |
| Proposed Refurbishment of Laboratory at Nyasese Dispensary | Refurbishment of Laboratory at Nyasese Dispensary | 1,449,246.00 | 1 | 1 | 100% |
| Proposed Renovation of Iraha Dispensary | Renovation of Iraha Dispensary | 449,592.80 | 1 | 1 | 100% |
| Proposed fencing and rain water harvesting at Koromangucha | fencing and rain water harvesting at Koromangucha | 1,448,932.80 | 1 | 1 | 80% |
| Upgrading of Gwitembe Medical store | Upgrading of Gwitembe Medical store | 384,946.00 | 1 | 1 | 100% |
| Proposed Completion of Makonge Dispensary | Completion of Makonge Dispensary | 1,449,246.00 | 1 | 1 | 40% |
| Proposed Completion of Wangirabose Dispensary | Completion of Wangirabose Dispensary | 1,399,806.00 | 1 | 1 | 85% Done |
| Proposed Upgrading of Tisinye Health Centre Medical Store | Upgrading of Tisinye Health Centre Medical Store | 384,076.00 | 1 | 1 | 100% |
| Proposed Fencing and Gate at Tarag2ai Dispensary | Fencing and Gate at Tarag2ai Dispensary | 649,112.80 | 1 | 1 | 100% |
| Proposed Refurbishment of Laboratory at Getambwega Health Centre | Refurbishment of Laboratory at Getambwega Health Centre | 1,498,824.00 | 1 | 1 | 50% |
| Completion of Makararangwe Dispensary Maternity wing | Completion of Makararangwe Dispensary Maternity wing | 1,450,000.00 | 1 | 1 | 100% |

### LANDS, HOUSING, PHYSICAL PLANNING AND URBAN DEVELOPMENT

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Contract sum | Actual accumulative cost | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Preparation Kehancha Municipality Local Physical and Land Use Development Plan | Preparation Kehancha Municipality Local Physical and Land Use Development Plan | 40,000,000 | 4 | 1 | 40,950,000 | 26,000,000 | Ongoing |
| Preparation of Valuation roll for Rongo Sub-County Urban areas | Mapping of all the Urban Areas in Rongo Subcounty Data Collection | 14,600,087 | 2 | 1 | 14,600,087 | 0 | Ongoing |

#### MUNICIPALITIES

#### Rongo Municipality

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Proposed construction of Rongo Recreational Park- Phase 1 (Central Kamagambo ward. Rongo Sub-County) | Civil works, Construction of perimeter wall, fencing and Construction of gates | 15,000,000 | 1 | 1 | ongoing |
| Proposed maintenance and Gravelling of Rongo Municipality Roads (Central Kamagambo ward. Rongo Sub-County) | Earth works, civil works, gravelling, | 11,109,175 | 5km | 1.8 km | Complete |

#### Migori Municipality

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (Kshs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Construction of Migori Municipal Recreational Park. Suna central ward, Suna East Sub- County | Fencing, construction of Gate and Gate house, Gazebos, Ablution block, kids play ground, drainages and landscaping | 10,500,000. | 1 | 1 | On-going |
| Electrification of New Ombo Modern Market Suna Central Ward, Suna East Sub- County | Electric piping, wiring to all market blocks, transformer installation, meter grid house construction, and underground cabling | 5,400,000. | 1 | 1 | Has not taken off |
| Clearing, graveling and construction of access to Kajakodongo market. Oruba- Ragana ward, Suna West Sub-County | Ground clearing, murraming the ground, opening drainages and access roads | 1,500,000. | 1 | 1 | On-going |

#### Awendo Municipality

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Proposed renovation of Awendo modern market Awendo Municipality, Central Sakwa ward Awendo Sub County | Rehabilitation of the worktops, Painting of the kiosks | 10,500,000 | 1 | 1 | completed |

#### Kehancha Municipality

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KES.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Proposed construction of a Lorry Park (0.89 Ha) - Phase 1 (Bukira East ward. Kuria West Sub-County) | Stakeholder engagement, Surveying and land acquisition, Site clearing, design and planning and earth works, grading, Murraming and compacting | 4,400,000 | 1 | 1 | complete |
| Preparation for needs assessment reports (Kehancha Municipality. Kuria West Sub-County) | Stakeholder engagement, data collection, needs identification, Resource allocation and budgeting, drafting of the report, adopting. | 1,000,000 | 1 | 1,000,000 | Complete |

### OFFICE OF THE GOVERNOR

      - Executive

| Projectname and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated Cost (KShs.)as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| County Headquarters | Construction | 700 | 1 | 35% | Ongoing |
| GIS Lab | Establishment | 2 | 1 | 50% | Ongoing |

      - Information Communication Technology

| Project name and Location (Ward/Sub- county/Countywide} | Description of activities | Estimated Cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Public Wi-Fi Hotspots (8 sub counties) | Installations and configurations of the network | 9,576,000 | 100% | 80% | In Progress |
| Internet Subscription (County Headquarter) | Internet Subscription | 1,500,000 | 100% | 100% | Completed |
| Unified Lan and CCTv Installation at New Governor’s Office (County Headquarter) | Installations and configurations of the network | 990,000 | 100% | 100% | Completed |
| Supply and Delivery of Media and Communication Devices | Procurement and supplies of Communication Devices | 1,700,000.00 | 100% | 100% | Completed |
| Supply, Delivery and Installation of Uninterrupted Power Supplies (County Headquarter) | Procurement and supplies of UPS | 3,000,000 | 100% | 100% | Completed |
| Supply And Delivery 0f End Point Internet Security Anti-Virus. (County Headquarter) | Procurement and supplies of Anti-virus | 1,000,000 | 100% | 100% | Completed |
| Supply, Delivery and Installation of Network and Networking Accessories. (County Headquarter) | Procurement and supplies of network Accessories | 1,700,000 | 100% | 100% | Awaiting delivery |
| Supply, Delivery and Installation of Desktop Computers (County Headquarter) | Procurement and supplies of Computers | 2,800,000 | 100% | 100% | Awaiting delivery |
| Supply And Delivery of Laptops. (County Headquarter) | Procurement and supplies of laptops | 2,500,000 | 100% | 100% | Completed |
| Lan Infrastructure and CCTv Installation at Governors Annex (County Headquarter) | Installations and configurations of the network | 1,640,000 | 100% | 100% | Completed |
| Unified Lan Infrastructure, Ip Telephony, CCTv and Fiber Connectivity at PSB (County Headquarter) | Installations and configurations of the network | 2,350,000 | 100% | 100% | Completed |
| Integration And Licensing of Digital and Ip Telephony (County Headquarter) | Installations and configurations of the IP Phones | 1,400,000 | 100% | 100% | Completed |
| Supply, Delivery and Installation of Desktop Computers for Automation (County Headquarter) | Procurement and supplies of Computers | 2,800,000 | 100% | 100% | Completed |
| Supply, Deployment, Commissioning of Human Resource Management System (HRMS). (County Headquarter) | Human Resource Management System commissioning and deployment | 2,900,000 | 100% | 100% | Completed |
| Digitization Of County Records (EDMS). | Electronic Documents Management System commissioning and deployment | 2,980,000 | 100% | 100% | Completed |
| Supply And Installation of High-Volume Scanning Equipment (County Headquarter) | Installations and configurations of the network | 1,520,000 | 100% | 100% | Completed |
| Purchase Of Office Furniture and Fittings (County Headquarter) | Supply and fixing of the office fittings | 250,000 | 100% | 100% | Completed |

### PUBLIC SERVICE MANAGEMENT AND DEVOLUTION

| Project name and Location (Ward/Sub-county/Countywide} | Description of activities | Estimated Cost(KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Construction of Muhuru Ward Admin. Office Block | Office block, electrical works, 4 door pit latrine, two 10000 litres water tanks | 13,000,000 | 1 | 1 | 100% |
| Renovation of Awendo Sub-County Admin Office Block | Electrical system, ceiling board, doors, ensuite toilets, fencing, gate and landscaping | 4,500,000 | 1 | 1 | 70% |
| Completion of Nyabasi West Ward Admin Office block | Aluminum partitioning, ceiling board, 4 doors pit latrine and painting | 4,500,000 | 1 | 1 | 100% |
| Construction n of Nyatike Sub-County Admin Office Block | Bush clearing, office block, electrical works, 4 door pit latrine, two 10000 litres water tanks, fencing and gate | 16,500,000 | 1 | 1 | 80% |

### ROADS, TRANSPORT, PUBLIC WORKS AND INFRASTRUCTURAL DEVELOPMENT

| NO | PROJECT NAME | BUDGETED COST (KSHS) | PROJECT LOCATION (WARD/ SUB-COUNTY) |
| --- | --- | --- | --- |
| 1. | Giririani- Minyere Road | 3,000,000.00 | Ntimaru East |
| 2. | Cross Culverts at Kenyabusa | 3,000,000.00 | Tagare |
| 3. | Kengariso-Kemachomba-Isebania-Gwitacho Road | 3,000,000.00 | Komosoko |
| 4. | SDA Church-Custom road-Gwitanka-Mkila-Connecting SDA West church-Main road-Migori-Isebania Road | 3,000,000.00 | Isebania |
| 5. | Kehancha Primary Sch-Bikarabwa Road | 3,000,000.00 | Bukira East |
| 6. | Kwinyanki-Nyamekongoroto-Remaboba-Rongabi Road | 3,000,000.00 | Masaba |
| 7. | Sanchawa-Maeta Road | 3,000,000.00 | Nyabasi West |
| 8. | Gwikonge-Bokorankomo Road | 3,000,000.00 | Gokeharaka |
| 9. | Ntimaru Polytechnic-Gibomwe-Mwera Roswe Road | 3,000,000.00 | Ntimaru West |
| 10. | Gwikonge-Robarisia—Komasincha-Komomange-Nyaigutu-Komomange Road | 3,000,000.00 | Bukira Central |
| 11. | Kokendi-Bungu-Marabiko | 3,000,000.00 | Wiga |
| 12. | Kondial-Kogwang-Wuothogik-Ndonyo-Kokea-Kosodo-Bondo Dispensary | 3,000,000.00 | Wasweta II |
| 13. | Oruba-Got Mlimani Apondo-Kogutu Mwalimu-Kabok-Jojan-Kodindo | 3,000,000.00 | Oruba |
| 14. | Pap Rombe-Yao Kagola | 3,000,000.00 | Macalder |
| 15. | Otho-Aonge Dhiang | 3,000,000.00 | Got Kachola |
| 16. | Aego Dispensary-Sagenya-Kiasa-Nyaprosony-Komolo-Wagoro | 3,000,000.00 | Kaler |
| 17. | Nyahera-Lwala-Magongo Pri-Kalando | 3,000,000.00 | Wasimbete |
| 18. | Wyser Sec-Tagache Beach-Muhuru SDA-Kibro Beach-Muhuru Mosque-Bamgot Beach-Custom-Sumba-Custom Nyagwina Beach-Mwinani-Kithegunga Beach-corner T- Kumoni | 3,000,000.00 | Muhuru |
| 19. | Onger-Sere-Nyora | 3,000,000.00 | North Kadem |
| 20. | Kayara-Kipingi | 3,000,000.00 | Kanyasa |
| 21. | Nyamanga-Obondi-Okuodo | 3,000,000.00 | Kachieng |
| 22. | Mawe Tatu-raguka-Odar Academy Road | 3,000,000.00 | South Kanyamkago |
| 23. | Rabuor-Kwa Pri-Radienya Road | 3,000,000.00 | Kwa |
| 24. | Kona Kogwang-Riat-Kobura-Sigiria Road | 3,000,000.00 | God Jope |
| 25. | Korwa-Kikoma Road | 3,000,000.00 | Kakrao |
| 26. | Ngege-Got Kachacha Sec-Dugna-KadikaSec Road | 3,000,000.00 | Suna Central |
| 27. | Amoso-Nyamilu | 3,000,000.00 | Central Kanyamkago |
| 28. | Othoro-Kamboro Road | 3,000,000.00 | North Kanyamkago |
| 29. | Oyani-OpasiRoad | 3,000,000.00 | East Kanyamkago |
| 30. | Milimani-Midida Road | 3,000,000.00 | West Kanyamkago |
| 31. | Mulo-Gombe-Nyarago-Uradi-Lorateng-Angaga Road | 3,000,000.00 | South Sakwa |
| 32. | Gwisense-D.O Road | 3,000,000.00 | Makerero |
| 33. | Namba Ofwanga-Sila Omboto’s home-Miyare Road | 3,000,000.00 | North Kamagambo |
| 34. | Kanga-Nyambok-Kitere | 3,000,000.00 | South Kamagambo |
| 35. | Kangeso- Opapao Road | 3,000,000.00 | East Kamagambo |
| 36. | Kawela-Kanyikela-Nyamatomo Road | 3,000,000.00 | Central Kamagambo |
| 37. | Kachone-Alara dago-kokuro-Luri Road | 3,000,000.00 | Central Sakwa |
| 38. | Nyag’aya-Nyamona-Kachongo-Oboke Catholic-Kamajiwa-Kaudha Road | 3,000,000.00 | North Sakwa |
| 39. | Obuya-Kokuro-Luamda Kamganda Road | 3,000,000.00 | West Sakwa |
| 40. | Tebesi-Nyamache Pri sch-Jehova Road | 3,000,000.00 | Nyabasi East |
| 42. | Dede-Rapogi | 4,215,655.00 | Uriri/awendo |
| 43. | Kubweye-Kumumwamu-Iraha | 4,625,900.00 | Kuria west |
| 44. | Macalder-Okenge | 3,369,000.00 | nyatike |
| 45. | Luanda-Konyango-Okenge | 6,504,585.00 | nyatike |
| 46. | Okenge-Kituka | 2,285,600.00 | nyatike |
| 47. | Akala-Ong’er | 1,149,850.00 | nyatike |
| 48. | Osiri-Macalder-Migori | 5,927,328.10 | Suna east/nyatike |
| 49. | Slaughter-Magina | 1,346,240.00 | Suna east |
| 50. | Nyasare-Ochieng Orwa Pri. Sch. | 702,200.00 | Suna east |
| 51. | Uriri A1- Nyabera | 3,088,100.00 | Uriri/awendo |
| 52. | Gimuri-Wangirabose-Itongo-Siabai-Taragai-Nguruna-Ntimaru | 6,137,820.00 | Kuria east |
| 53. | Bondo-Namba Koloo | 4,302,150.00 | Suna west |
| 54. | Dede-Kwoyo-Luanda Kawuor | 3,874,260.00 | Rongo/awendo |
| 55. | Makararangwe-Matare-Taragai | 2,855,500.00 | Kuria east |
| 56. | Kegonga-Koromangucha | 3,313,300.00 | Kuria east |
| 57. | Nyamagagana-Korobunyige | 2,920,414.90 | Kuria west |
| 58. | Access to Kawela-Kodero Bara | 6,279,660.00 | Central kamagambo |
| 59. | Access to Nyamwini | 9,960,340.00 | nyamosense |
| 60. | Osiri Foot Bridge | 27,000,000.00 | macalder |
| 61. | Ombasa Foot Bridge | 13,111,577.40 | West sakwa |
| 62. | Road Construction Equipment | 80,000,000.00 | county |
| 63. | Awendo-Kanyimach Road | 350,000,000 | Awendo/rongo |
| 64 | Access to odipo | 9,200,000 | Suna central |

### TRADE, TOURISM, INDUSTRY, MARKET AND COOPERATIVE DEVELOPMENT

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Construction of Waterborne Toilet Phase 1 at Posta Ground - Suna Central (Suna East) | Tendering, Awards and Construction | 3,300,000.00 | 1 | 1 | Complete |
| Completion of Ombo Kowiti Market - Central Kanyamkago (Uriri) | Tendering, Awards and Construction | 3,326,600.00 | 1 | 1 | Complete |
| Completion of Oyora Market - South Kamagambo (Rongo) | Tendering, Awards and Construction | 3,000,000.00 | 1 | 1 | Complete |
| Fencing of Gwitembe Auction Ring - Ntimaru (Kuria East | Tendering, Awards and Construction | 2,200,000.00 | 1 | 1 | Ongoing |
| Fencing of Kakrao Market and Construction Of Gate - Kakrao (Suna East) | Tendering, Awards and Construction | 3,000,000.00 | 1 | 1 | Complete |
| Completion of Ndiwa Market - North Kadem (Nyatike) | Tendering, Awards and Construction | 4,800,000.00 | 1 | 1 | Complete |
| Construction of Waterborne Toilet at Chamgiwadu - South Kamagambo (Rongo) | Tendering, Awards and Construction | 3,400,000.00 | 1 |  | Ongoing |
| Completion of Bande Market - Got Kachola (Nyatike) | Tendering, Awards and Construction | 4,626,000.00 | 1 | 1 | Complete |
| Construction of 6 Door Pit Latrine at Oria-Uriri - South Kanyamkago-Uriri | Tendering, Awards and Construction | 1,000,000.00 | 1 | 1 | Complete |
| Completion of Masaba Market - Masaba (Kuria West) | Tendering, Awards and Construction | 2,000,000.00 | 1 | 1 | Complete |
| Renovation of Thimlich Park Social Hall - Macalder Kanyarwanda-Nyatike | Tendering, Awards and Construction | 1,500,000.00 | 1 |  |  |
| Fencing of Wath Onger Auction Ring - Macalder Kanyarwanda-Nyatike | Tendering, Awards and Construction | 2,500,000.00 | 1 | 1 | Complete |
| Completion of Giribe Market - Waswetta 11-Suna West | Tendering, Awards and Construction | 3,293,711.00 | 1 | 1 | Complete |
| Construction of Industrial Park - Macalder Kanyarwanda-Nyatike | Tendering, Awards and Construction | 500,000,000.00 | 1 | 40% | Ongoing |

Issuance of grants, benefits and subsidies for FY 2023/24

| Type of issuance (e.g. Education bursary, Biashara fund etc.) | Purpose of issuance | Key Performance Indicator | Target | Achievement | Budgeted amount | Actual amount | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Economic Empowerment Fund | Economic empowerment of the residence | The no. of groups facilitated | 400 | 400 | 54M | 52M | 2M administrative expenses |

### WATER AND ENERGY

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Status |
| --- | --- | --- | --- | --- | --- |
| Equipping of Kendege borehole in Nyabasi West Ward | Pumping unit installed, storage tank, pipeline and communal water kiosk. | 3,097,696 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Nyaitara Kigonje borehole in Nyabasi West | Pumping unit installed, storage tank, pipeline and communual water kiosk. | 3,939,964 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equiping of Gokona borehole in Nyabasi East | Pumping unit installed. storage tank, pipeline and communal water point. | 1,942,277 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Minyere borehole in Ntimaru East | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis. | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Rehabilitation of Ntimaru water project in Ntimaru West | Repair of the spring box, collection sump, replacement of pipelines and repair of masonry tank and kiosk | 2,500,000 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Gokeharakaborehole in Gokeharaka Getambwega | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis. | 2,146,110r | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Kitunja borehole in South Kamagambo | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis. | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Sango borehole in East Kamagambo | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis. | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Marera borehole in Central Kamagambo | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis. | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Extension of Komito borehole in North Kamagambo | Delivery and installation of solar powered submersible pump and laying of pipework | 4,123,322 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Kowuonda and kamatete springs protection works in Godjope Suna East | Construction of spring box and ret wall, catchment protection, excavation works, fencing c/w gate and signage | 1,713,436 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Kadika Primary School borehole in Suna Central Suna East | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis. | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Rehabilitation of Ombo borehole in Suna Cectral Suna East | Supply and installation of motor,pump, 6.00mm2 cable and electrical accessories | 2,799,500 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Repair of forest (Ombo) borehole scheme in Suna Central | Replacement of 6mm2 cable and motor | 599,500 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Siwal, kachagati, konaka and Konyango spring protection works in Kwa | Construction of spring box and ret wall, catchment protection, excavation works, fencing c/w gate and signage | 1,999,592 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Kandiro, Chamkombe, Sunkago and Kogucha spring protection in Kakrao | Construction of spring box and ret wall, catchment protection, excavation works, fencing c/w gate and signage | 1,999,592 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Rehabilitation of Midida community water project in West Kanyamkango | Rehabilitation of 3No. water kiosks, pipeline and storage tank | 2,270,348 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Construction of 7No springs in south Kayamkango | Construction of spring box and ret wall, catchment protection, excavation works, fencing c/w gate and signage | 3,500,000r | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Soko konyango, soko kachoso, kachola and kokombo springs protection in South Kanyamkango | Construction of spring box and ret wall, catchment protection, excavation works, fencing c/w gate and signage | 1,999,592 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Repair of Oyani Treatment Works in South Kanyamkago | Purchase and repair of control panel at the treatment works and booster station, repair of motor and pump for the above stations | 1,399,800 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equiping of Rae Kondiala borehole in North Kanyamkago | Pumping unit installed, Storage tank, pipeline and communal water point. | 2,017,346 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Upgrading of Arambe in East Kanyamkago | Test pumping, water quality analysis, removal of handpump, installation of submersible pumping unit, installation of tank tower with 10000 litre uPVC tank | 2,027,303 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling and equipping of Kadongo borehole in East Kanyamkango | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping, Water quality analysis Pumping unit installed, storage tank, pipeline and communal water kiosk. | 4,054,452 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Komolorume borehole in Central Sakwa | Pumping unit installed, storage tank, pipeline and communal water kiosk. | 3,400,000 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Kamigose borehole in central sakwa | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Malunga borehole in South Sakwa | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Kanyasrega secondary school borehole in North Sakwa | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis | 2,270,148 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Kanyasrega sec school borehole in North Sakwa | Pumping unit installed, storage tank, pipeline and Water kiosk/communal water point. | 3,496,252 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Kapuoyo, Kotamo and Kogeno springs protection works in North Sakwa | Construction of spring box and ret wall, catchment protection, excavation works, fencing c/w gate and signage | 1,408,969 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Kadongo borehole in Wasimbete | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis | 2,146,110 | Public institutions and community | Safe water supplied to the community | 80% Complete |
| Drilling of Kamola borehole in Wiga | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Mukuro market Abwao borehole in Wiga | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis | 3,028,000 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Namba borehole in Bukira East | Supply and installation of solar modules, storage tank, pipeline and communal water kiosk. | 2,137,407 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Rehabilitation of Kematahe community water project in Masaba | Repair of rising main and distribution line, pipe laying, submersible pump installation, construction of water kiosk, repair of solar modules structure and 6No water kiosks | 3,494,210 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equiping of Nyamagagana secondary school borehole in masaba | Pumping unit installed, storage tank, pipeline, communal water kiosk | 2,137,407 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Gukiguku borehole in Tagare Ward | Pumping unit installed, storage tank, pipeline and communal water point | 2,035,423 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Komomange borehole in Bukira Central | Pumping unit installed, storage tank, pipeline and communal water point | 2,049,502 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Nyabohanse and Nyasagati borehole in Nyamosense Komosoko | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumpingand Water quality analysis | 3,882,831 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Nyasese borehole in Makerero | Pumping unit installed, storage tank, pipeline and communal water point | 2,121,130 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Karamu slaughter house borehole in Nyamasense Komosoko | Pumping unit installed, storage tank, pipeline and communal water point | 2,651,130 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Rehabilitation of Bande Community Water project in Got Kachola | Construction of 1No water kiosk and pipe laying | 2,009,070 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Ungoe borehole in Kanyasa | Pumping unit installed, storage tank, pipeline and communal water point | 2,000,000 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Rehabilitation of Ndiwa community water project in North Kadem | Rehabilitation of intake works, rehabilitation of rising and distribution pipeline, construction of kiosk and extension of pipeline | 2,713,000 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Rehabilitation of Nyangwen Kogola Community Water project in Kachieng | Test pumping works, replacement of boreholesolar pumping system, rehabilitation of tower for tank, pipeline and fencing | 2,111,560 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Rehabilitation of Agolo Muok, Wachara and Gunga community water project in Kachieng | Repair of borehole solar pumping system, repair of water kiosk and cattle troughs, repair of distribution pipework and storage tank | 3,507,000 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Supply and delivery of 20No 10,000 litre uPVC water tank for learning and health institutions (countywide) | Distributed to public institutions in every ward | 2,384,000 | Leaning and health institution | Tanks delivered. | 100% complete |
| Supply and delivery of 20No 10,000 litre water tanks for learning and health institution | Distributed to public institutions in every ward | 2,384,000 | Learning and health institution | Tanks delivered | 100% Complete |
| Equipping of Lichota Kojwang borehole in Suna central | Pumping unit installed, storage tank, pipeline and communal water kiosk | 2,451,422 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Proposed replacement of pumping unit of Opoya market in West Sakwa | Repair of pumping unit , pipeline and tank installation | 1,400,000 | Community | Safe water supplied to the community | 100% complete |
| Equipping of Kodeny primary school borehole inWest Sakwa | Pumping unit installed, storage tank, pipeline and Water kiosk/communal water point | 2,408,405 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Nyanko borehole in Oruba Ragana | Pumping unit installed, storage tank, pipeline and communal water point | 2,001,067 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Buembu borehole in Wasimbete | Pumping unit installed, storage tank, pipeline and communal water kiosk | 3,068,705 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Ndonyo borehole in Wasweta II | Pumping unit installed, storage tank, pipeline and Water kiosk/communal water point | 2,018,257 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Kioru borehole in Wiga | pumping unit installed, storage tank, pipeline and Water kiosk/communal water point | 3,021,792 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| 50 m3 clear water tank for Kehancha water supply in Bukira East | Construction of 50m3 water tank and installation of reticulation system within the supply | 1,250,000 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Nyasagati borehole in Nyamosense Komosoko | Pumping unit installed, storage tank, pipeline and Water kiosk/communal water point | 2,089,502 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Completion of Amoyo Water project in Got Kachola | Installation of solar pumping unit. construction of 1No water kiosk, pipe laying and one water point, Erection and installation of steel tower with 10,000 litre uPVC tank | 4,200,000 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Upgrading of Nyasoko borehole in Kanyasa | Test pumping works, installation of solar pumping unit, installation of tower with 5000 litre uPVC tank And fencing of site | 1,952,310 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Completion of Osiri borehole in Macalder Kanyarwanda | Extension of the pipeline Construction of water kiosk Extension of pipeline to the storage tank | 2,500,000 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Rehabilitation of Obware community water project in Kanyasa | Installation of submersible pump, Painting of masonry tank and water kiosk and repair of pipelines | 3,496,352 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Equipping of Nyora community water project in North Kadem | Pumping unit installed, Storage tank, Pipeline and Water kiosk/communual water point | 2,833,170 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Got Orango borehole in Macalder Kanyarwanda | Pumping unit installed, Storage tank, Pipeline and Water kiosk/communal water point | 2,443,260 | Public institutions and community | Safe water supplied to the community | 90% Complete |
| Bongu Raga Water project (phase 4) in Kachieng | Construction of 2No. water kiosks, rising mains, distribution pipelines and other auxiliary works | 25,000,000 | Public institutions and community | Safe water supplied to the community | 90% Complete |
| Completion of Nyamache Dam in Kaler | Construction of dam and fencing works | 2,070,000 | Community | Adequate water | 100% Complete |
| Drilling of Bogesia village borehole in Nyabasi West | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumpingand Water quality analysis | 2,145,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Kebaroti borehole in Ntimaru West | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumpingand Water quality analysis | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Rombe borehole in Central Kayamkango | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumpingand Water quality analysis | 2,146,110 | Public institutions and community | Safe water supplied to the community | 0% Complete |
| Rehabilitation of Otembe community water project in South Kanyamkango | Installation of pumping unit, installation of 10,000L UPVC tank and rehabilitation of pipework | 1,408,907 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Drilling of Kwe primary school borehole in West Sakwa | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumping and Water quality analysis | 2,146,110 | Public institutions and community | Safe water supplied to the community | 100% Complete |
| Completion of Nyamilu community water project in Wasweta II | Solarization of pumping set, Construction of pipeline,Construction of water kiosk and rehabilitatuion of storage tank | 2,417,133 | Public institutions and community | Safe water supplied to the community | 0% Complete |
| Drilling of Tuk primary school borehole in North Kadem | Hydrogeological survey, EIA, WRA permit, Drilling, Casing, Well development, Test pumpingand Water quality analysis | 2,146,110 | Public institutions and community | Safe water supplied to the community | 0% Complete |
| Replacement of Rongo pumping unit in central kamagambo | Removal of old pumping units Installation of new pumping units | 650,000 | Public institutions and community | Safe water supplied to the community | 0% complete |
| Supply and delivery of pumping unit for Oyani treatment works in South kanyamkago | Removal of old pumping units Installation of new pumping units | 3,000,000 | Public institutions and community | Safe water supplied to the community | 0% complete |
| Supply of 2No. pumping unit for Oyani booster stattion in South kanyamkago | Removal of old pumping units Installation of new pumping units | 5,600,000 | Public institutions and community | Safe water supplied to the community | 0% complete |
| Supply and delivery of pumping unit for Awendo water supply in south Sakwa | Removal of old pumping units Installation of new pumping units | 700,000 | Public institutions and community | Safe water supplied to the community | 0% complete |

ENERGY

| Project name and Location (Ward/Sub- county/ Countywide} | Description of activities | Estimated cost (KShs.) as per CADP | Target | Achievement | Contract sum | Actual accumulative cost | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Installation of 1No integrated solar flood light in North Kamagambo | Foundation works Installation of floodlight pole Installation of integrated floodlight fittings on the pole | 2,209,114 | General Public lighting | Increased access to renewable energy | 2,208,640 | 2,208,640 | 100% Complete |
| Installation of 2No integrated solar street lights at Oreri market in North Sakwa | Foundation works Installation of streetlight pole Installation of integrated streetlight fittings on the pole | 299,744 | General Public lighting | Increased access to renewable energy- | 299,512 | 299,512 | 100% complete |
| Installation of 10No grid powered streetlights in Isibania | Foundation works Installation of streetlight pole Installation of integrated streetlight fittings on the pole | 1,950,000 | General Public lighting | Increased access to renewable energy | 1,948,800 | 1,948,800 | 100% complete |
| Installation of 13No grid powered street lights in Muhuru | Foundation works Installation of streetlight pole Installation of integrated streetlight fittings on the pole | 1,948,336 | General Public lighting | Increased access to renewable energy | 1,948,104 | 1,948,104 | 100% complete |